PUBLIC UTILITIES COMMISSION OF THE STATE OF CALIFORNIA

Item# 15 (Rev. 1)

Agenda ID# 23194

ENERGY DIVISION	RESOLUTION E-5365

January 30, 2025

RESOLUTION

Resolution E-5365. Southern California Edison Company Mid-Term Reliability Contracts for Review and Approval Pursuant to Decisions (D.) 21-06-035 and D.23-02-040.

PROPOSED OUTCOME:

- Approves six Southern California Edison Company mid-term reliability contracts for 767.36 MW of nameplate capacity coming online between June 1 and September 1, 2026.

SAFETY CONSIDERATIONS:

- SCE’s Technology Neutral Pro Forma Contract requires the Seller to operate the energy storage facility in accordance with “Prudent Electrical Practices.” See Section 6.01(a) of SCE’s Technology Neutral Pro Forma Contract.

- SCE’s Technology Neutral Pro Forma Contract also includes a provision providing that, prior to commencement of any construction activities on the project site, the seller must provide to SCE a report from an independent engineer certifying that the seller has a written plan for the safe construction and operation of the project in accordance with Prudent Electrical Practices.

ESTIMATED COST:

- Contract costs are confidential at this time.

By Advice Letter 5397-E, Filed on November 5, 2024.

____________________________________________________________________

# Summary

This Resolution approves six Southern California Edison Company (SCE) Midterm Reliability (MTR) Contracts for a total of 767.36 MW of nameplate capacity. These contracts are for three paired (co-located) resources composed of three solar photovoltaic (PV) contracts and three battery energy storage system (BESS) contracts, procured as a result of Phases 2 and 3 of SCE’s Midterm Reliability Request for Offers (MTR RFO). These contracts represent all of the capacity and energy from one project: the Centennial Flats project, which will be brought online in three phases, beginning June 1, 2026 through September 1, 2026. This Resolution approves the requested relief in Advice Letter 
(AL) 5397-E.

The contracts for which SCE seeks approval in AL 5397-E are summarized in the table below:

| Seller, Parent Company/ Project Name | Resource Type | Contract Type | Nameplate Capacity (MW) | ELCC for MTR Compliance (MW) | Expected Generation (MWh/yr.) | Contract Term (yrs.) | Initial Delivery Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Upstream HC-1 LLC, Copia Power/Centennial Phase 1 Solar | Solar PV | RPS-Eligible Energy | 166.67 | N/A (Energy towards DCR) | 513,888 | 15 | 06/01/2026 |
| Upstream HC-1 LLC, Copia Power/Centennial Phase 2 Solar | Solar PV | RPS-Eligible Energy | 166.67 | N/A (Energy towards DCR) | 514,370 | 15 | 08/01/2026 |
| Upstream HC-1 LLC, Copia Power/Centennial Phase 3 Solar | Solar PV | RPS-Eligible Energy | 166.67 | N/A (Energy towards DCR) | 509,252 | 15 | 09/01/2026 |
| Upstream HC-1 LLC, Copia Power/Centennial Phase 1 BESS | Energy Storage | RA w/ Financial Settlement | 89.12 | 68.26 | N/A | 15 | 06/01/2026 |
| Upstream HC-1 LLC, Copia Power/Centennial Phase 2 BESS | Energy Storage | RA w/ Financial Settlement | 89.12 | 68.26 | N/A | 15 | 08/01/2026 |
| Upstream HC-1 LLC, Copia Power/Centennial Phase 3 BESS | Energy Storage | RA w/ Financial Settlement | 89.12 | 68.26 | N/A | 15 | 09/01/2026 |

# Background

- Overview of the Integrated Resource Planning (IRP) Mid-Term Reliability Requirements

On June 24, 2021, the Commission adopted Decision (D.) 21-06-035 requiring load serving entity (LSE) procurement to meet midterm reliability for the 2023 through 2026 compliance years. The Decision requires that LSEs procure, at a minimum, their share of 11,500 MW of additional September Net Qualifying Capacity (NQC). The Investor-Owned Utilities (IOUs) are authorized to seek approval and cost recovery for their MTR procurement capacity via a Tier 3 AL, with the exception of pumped storage or utility-owned resources. If an IOU procures resources that would count toward both their IRP and RPS procurement goals, the IOU may seek only one request for contract approval through a single Tier 3 advice letter.

On February 23, 2023, the Commission adopted D.23-02-040 which requires supplemental MTR procurement of 4,000 MW of September NQC in addition to the 11,500 MW ordered in D.21-06-035: 2,000 MW by June 1, 2026, and 2,000 by June 1, 2027. The Table below reflects the total ordered MTR procurement requirement and SCE’s initial and adjusted share of that procurement requirement. The adjusted requirement accounts for deregistered community choice aggregators (CCAs) and the extension of long-lead time (LLT) procurement timelines granted in D.23-02-040.

| D.21-06-035 Ordered Procurement as Adjusted by D.23-02-040 |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sept. NQC (MW) | 8/1/2023 | 6/1/2024 | 6/1/2025 | 6/1/2026 | 6/1/2027 | LLT 6/1/2028 | Total | Min. zero- emitting capacity by 2025 |
| All LSEs | 2,000 | 6,000 | 1,500 | 2,000 | 2,000 | 2,000 | 15,500 | 2,500 |
| SCE’s Share | 687 | 2,060 | 515 | 684 | 684 | 687 | 3,948 | 858 |
| SCE’s Adjusted Share | 705 | 2,114 | 529 | 684 | 684 | 705 | 5,421 | 880 |

On February 15, 2024, in response to parties’ Petitions for Modifications of D.23-02-040 and D.21-06-035, the Commission adopted D.24-02-047, which allows LSEs to request extensions of the required online date for their LLT procurement from June 1, 2028, to no later than June 1, 2031. In this decision the Commission also authorized the three IOUs “to conduct flexible procurement activities as market conditions dictate, including solicitations and bilateral negotiations, to meet the resource needs identified in their 2022 individual IRPs, 25 million metric ton (MMT) portfolios.”  On September 12, 2024, the Commission adopted D.24-09-006, allowing certain bridge resources to meet alternative compliance with the Diablo Canyon Replacement (DCR) requirement in D.21-06-035.

- Overview of the Renewable Portfolio Standard (RPS) Program Requirements

The California RPS program was established by Senate Bill (SB) 1078, and has been subsequently modified by SB 107, SB 1036, SB 2 (1X), SB 350 and SB 100. The RPS program is codified in Public Utilities Code Sections 399.11-399.33.4. The CPUC’s RPS program requires each retail seller to procure eligible renewable energy resources so that the amount of electricity generated from eligible renewable resources equals 60 percent of retail sales by December 31, 2030.

- Previously Approved MTR Procurement Contracts

On July 30, 2021, SCE launched Phase 1 of its MTR RFO for incremental resources that could come online in the 2023 through 2024 timeframe.  On October 20, 2022, SCE launched its Phase 2 MTR RFO for incremental resources that can come online in the 2025 through 2026 timeframe, including LLT resources. On February 23, 2023, SCE launched Phase 3 of its MTR RFO for supplemental incremental resources to come online in 2026 and 2027, and for LLT resources. Earlier contracts yielded from these two RFOs have been approved for the 2025, 2026, 2027, DCR, and LLT MTR procurement requirements.

A table summary of all MTR contracts filed and approved to date can be found in Appendix A.

# Notice

Southern California Edison Company states that a copy of Advice Letter 5397-E was mailed and distributed, in accordance with Section 4 of General Order 96-B, to 
R.20-05-003, R.24-01-017, and SCE’s GO 96-B service lists.

# Protests

SCE AL 5397-E was not protested.

# Discussion

The Commission has reviewed SCE AL 5397-E and finds SCE’s request for approval of the contracts presented to be reasonable, as discussed below.

- Approval Sought for Selected Contracts

SCE’s AL 5397-E seeks approval of the MTR Contracts procured as a result of Phases 2 
and 3 of SCE’s MTR RFO for meeting both MTR procurement requirements and RPS compliance requirements. SCE states that the BESS MTR Contracts are expected to provide approximately 205 MW NQC of Effective Load Caring Capacity (ELCC) toward SCE’s MTR procurement requirements. The solar PV MTR Contracts, totaling approximately 
500 MW nameplate capacity, are expected to provide storage-paired renewable energy to help meet SCE’s DCR requirement. The solar PV MTR Contracts will also provide RPS-eligible energy that will contribute toward SCE’s RPS procurement requirements, as well as IRP clean energy goals.

To evaluate these Phase 2 and Phase 3 MTR offers, SCE used its least-cost best-fit (LCBF) methodology, which incorporated a conformance screen, a Net Present Value (NPV) calculation, and a selection of offers with consideration of qualitative factors into its evaluation. The conformance screen required resources to meet D.21-06-035 requirements and other project variability criteria. The NPV calculations were based on a cost/benefit analysis, where net present value benefits were measured in value streams from resource adequacy, energy, ancillary services, renewable energy credits attributes, and a financial energy settlement. The NPV costs were measured in cost streams from contract payments, debt equivalence, energy, variable operations & maintenance expenses, and transmission upgrade attributes. After the NPV analysis was completed, viable projects were further selected based on their ability to meet the procurement required by D.21-06-035, as modified by D.23-02-040, which was implemented nearly one week after SCE’s launch of its Phase 3 MTR RFO.

- Consistency With Commission MTR Decisions

D.21-06-035, Ordering Paragraph (OP) 6 requires that zero-emitting capacity have the following characteristics:

- Be from a generation resources, a generation resource paired with storage (physically or contractually), or a demand resource;

- Be available every day from 5 p.m. to 10 p.m. (the beginning of hour ending 1800 through the end of hour ending 2200), Pacific Standard Time, at a minimum, and

- Be able to deliver at least 5 MW-hours of energy during each of the daily periods for every megawatt of incremental capacity claimed.

SCE’s AL 5397-E appears consistent with the requirements of D.21-06-035 for Diablo Canyon Replacement. As SCE explains in AL 5397-E, the MTR contracts may be used to satisfy the DCR requirements in D.21-06-035 because SCE is able to pair the RPS projects with energy storage resources. SCE states that it will provide the engineering assessments for this contract in its IRP compliance filing. The MTR contracts are for storage-paired RPS-eligible energy and capacity that are expected to help SCE meet its DCR requirement of 880 MW.

The MTR contracts also meet the general capacity requirements of D.21-06-035 and 
D.23-02-040, which dictate that all imports used for compliance with these decisions must be associated with either a new resource, or an expansion of an existing resource, and that they are under a long-term contract of at least ten years. Final verification of specific resource eligibility for specific procurement categories will be conducted via the IRP compliance process.

- Consistency with Requirements of SCE’s 2023 RPS Plan

Pursuant to statute, SCE’s RPS Procurement Plan includes an assessment of RPS supply and demand to determine the optimal mix of renewable generation resources; description of existing RPS portfolio; description of potential RPS compliance delays; status update of projects within its RPS portfolio; an assessment of the project failure and delay risk within its RPS portfolio; and bid solicitation protocol setting forth the need for renewable generation of various operational characteristics. California’s RPS statute also requires that the Commission review the results of a renewable energy resource solicitation submitted for approval by a utility. The Commission reviews the results to verify that the utility conducted its solicitation according to its Commission-approved procurement plan.

In SCE’s 2023 RPS Plan, SCE showed a need for additional RPS-eligible energy in the Compliance Period 2025 through 2027 and beyond, and recognized that MTR procurement would be used to contribute to meeting that RPS procurement need.  Additionally, within its RPS Plan, SCE noted that it plans to procure long-term contracts to meet IRP targets as required under D.21-06-35 and D.23-02-040 to ensure compliance with its RPS obligations.

Therefore, the procurement facilitated by the MTR contracts is consistent with SCE’s renewable resource needs as identified in its 2023 RPS Plan.

- Procurement Methodology, Evaluation, and Cost Reasonableness

SCE launched Phase 2 of its MTR RFO on October 20, 2022, to solicit offers for incremental resources that can meet its MTR procurement requirements for the 2025 through 2026 timeframe. On February 23, 2023, SCE launched Phase 3 of its MTRRFO for supplemental incremental and LLT resources that can meet its MTR procurement requirements for the 2026 and 2027 timeframe.

In AL 5397-E, SCE articulates that its MTR RFO processes were consistent with its past RFOs and met all requirements of the MTR Decisions. Moreover, SCE states that the projects procured represent the best value portfolio to meet its MTR procurement requirements in the most efficient manner. In the Independent Evaluator (IE) Report attached to AL 5397-E, Sedway Consulting provides an evaluation of SCE’s outreach efforts, LCBF methodology design, shortlist, and project negotiations. Sedway Consulting’s opinion about these components of Phase 2 and Phase 3 of the MTR RFO concurred with SCE’s conclusion. Sedway Consulting states that the selected contracts merit Commission approval as the economics and general terms and conditions represent LCBF projects for the Phase 2 and 3 MTR RFOs. Further, Sedway Consulting notes that it’s parallel evaluation yielded results that confirmed the appropriateness of the selection of these contracts.

Staff have reviewed SCE’s MTR RFO evaluation methodology and the IE Report. We agree with IE’s findings that SCE selected the most appropriate offers on the table at the time of Phases 2 and 3 of its MTR RFO (See Confidential Appendix B).

- RPS Eligibility and CPUC Approval

Pursuant to Section 399.13, the California Energy Commission (CEC) certifies eligible renewable energy resources.  Generation from a resource that is not CEC-certified cannot be used to meet RPS requirements.  To ensure that only CEC-certified energy is procured under a Commission-approved RPS contract, the Commission has required standard and non-modifiable “eligibility” language in all RPS contracts.  That language requires a seller to warrant that the project qualifies and is certified by the CEC as an “eligible renewable energy resource,” that the project’s output delivered to the buyer qualifies under the requirements of the RPS, and that the seller uses commercially reasonable efforts to maintain eligibility should there be a change in law affecting eligibility.

The Commission requires a standard and non-modifiable clause in all RPS-eligible contracts that requires CPUC approval to include an explicit finding that “any procurement pursuant to this Agreement is procurement from an eligible renewable energy resource for purposes of determining Buyer's compliance with any obligation that it may have to procure eligible renewable energy resources pursuant to the California Renewables Portfolio Standard (Public Utilities Code Sections 399.11 et seq.), D.11-12-020 and D.11-12-052, or other applicable law.”

Notwithstanding this language, given that the Commission has no jurisdiction to determine whether a project is an “eligible renewable energy resource” for RPS purposes, this finding and the effectiveness of the non-modifiable “eligibility” language is contingent on the CEC’s certification of each of the five projects as “eligible renewable energy resources.” The contract language that each project is procurement from an “eligible renewable energy resource” must be a true statement at the time of the first delivery of energy, not at the signing of the PPA or at the issuance of this Resolution.

While we include the required findings here, this finding has never been intended, and shall not be read now, to allow the generation from a non-RPS-eligible resource to count towards an RPS compliance obligation absent CEC certification.  Nor shall such finding absolve the seller of its obligation to obtain CEC certification, or the utility of its obligation to pursue remedies for breach of contract. Such contract enforcement activities shall be reviewed pursuant to the Commission’s authority to review the utilities’ administration of such contracts.

- Consistency with Portfolio Content Categories Requirements

In D.11-12-052, the Commission defined and implemented portfolio content categories (PCC) for the RPS program and required the investor-owned utilities to provide information to the Director of Energy Division regarding the proposed contract’s PCC classification in each advice letter seeking Commission approval of an RPS-eligible contract. The purpose of the information is to ensure the MTR contracts’ RPS eligibility and allow the Commission to evaluate the claimed portfolio content category of the proposed contracts and the risks and values to ratepayers if the proposed contracts ultimately result in renewable energy credits in another, less preferred, portfolio content category.

In SCE AL 5397-E, SCE states it expects that the energy and associated renewable energy credits (RECs) from the Centennial Solar MTR contracts to have their first point of interconnection within the CAISO balancing authority and expects that the bundled energy and RECs sold through the contracts will qualify as PCC 1 RECs. Furthermore, SCE states that the RECs associated with the electricity from the MTR contracts have not been unbundled or transferred to another owner and will be transferred to SCE pursuant to the terms of the contracts.

Consistent with D.11-12-052, SCE provided information in AL 5397-E regarding the expected PCC classification of the renewable energy credits procured pursuant to the MTR contracts. However, the Commission makes no determination regarding the 
contracts’ PCC classification at this time. The RPS contract evaluation process is separate from the RPS compliance and portfolio content category classification process, which requires consideration of several factors based on various showings in a compliance filing. Thus, making a PCC classification determination in this Resolution regarding the procurement considered herein is not appropriate. SCE should incorporate the procurement resulting from the approved the MTR contracts and all applicable supporting documentation to demonstrate PCC classification in the appropriate compliance showings consistent with all applicable RPS program rules.

- Consistency with Long-Term Contracting Requirement

In D.12-06-038, the Commission established a long-term contracting requirement that must be met in order for retail sellers to count RPS procurement from contracts less than ten years in duration for compliance with the RPS program.  In D.17-06-026 the Commission implemented long-term contracting requirements established by SB 350. D.17-06-026 also afforded retail sellers the option to elect early compliance with the long-term contracting requirements of SB 350, which SCE elected to by letter to the Commission on 
August 28, 2017.

The SCE MTR contracts each have a 15-year term and are for procurement beginning in Compliance Period 2025 through 2027. Because each MTR contract in SCE AL 5397-E is greater than ten years in length, RPS-eligible procurement pursuant to the contracts will contribute to SCE’s long-term contacting requirement established in D.17-06-26 beginning with the Compliance Period 2025 through 2027.

- Disadvantaged Community Goals

Senate Bill 350 (de León, Chapter 547, Stats. 2015) and SB 2 (1X) (Simitian, Stats. 2011, ch.1) contain disadvantaged community goals that are cross-cutting and therefore will be integrated into all policy areas. The Commission typically analyzes California project locations relative to such communities using the CalEnviroScreen tool.  However, on a federal scale, the Climate and Economic Justice Screening Tool (CEJST) can and has been used by Federal programs such as the Justice40 Initiative to identify disadvantaged communities that are marginalized by underinvestment and overburdened by pollution. The Centennial projects are not located in a DAC.

- Independent Evaluator (IE) Review

SCE retained Sedway Consulting as the IE for its MTR solicitation efforts, pursuant to D.04-12-048 and D.06-05-039. In compliance with these decisions, Sedway Consulting reviewed and evaluated the planning of the solicitation, participated in SCE’s bidders conferences, reviewed evaluation methodologies and subsequent offers, assisted in shortlist development, was included in all written/verbal communication with offerors, and attended contract negotiations.

The IE determined that SCE’s evaluation and selection process for Phase 2 and Phase 3 was rigorous, and that all technologies and types of bidders were treated fairly, employing a consistent methodology that recognized justifiable offer-specific differences (e.g., project development status) while simultaneously not favoring or disadvantaging any offer product, technology, or bidder. Additionally, the IE noted that Sedway Consulting performed an entirely independent and parallel evaluation of all solicited resource types, using its own models to determine each offer’s expected costs and benefits without any further input from SCE. This independent, parallel evaluation ensured that both evaluation teams were following consistent methodologies and thereby underscored the appropriateness of the mutual selection of the final executed contracts.

Further, the IE concludes that the MTR contracts merit Commission approval as the economics and the general terms and conditions of the contracts represent least-cost/best-fit projects for the Phase 2/3 MTR RFOs.

- Procurement Review Group (PRG) Participation

Established by the Commission in D.02-08-071, the PRG reviews and assesses the details of the utilities’ overall procurement strategy, solicitations, specific proposed procurement contracts and other procurement processes prior to submitting filings to the Commission as a mechanism for procurement review by non-market participants.

SCE consulted with its PRG during each milestone of Phase 2 and Phase 3 of its MTR RFO, informing the participants of the initial bid results and the short list of bids. SCE informed the PRG of the initial results of its Phases 2 and 3 MTR RFO on March 3, 2023, and 
June 8, 2023, respectively. At each PRG, SCE explained the evaluation process and updated the PRG concerning the status of contract formation from its Phase 2 and Phase 3 MTR RFOs. Pursuant to D.02-08-071, SCE’s Procurement Review Group participated in the review of the MTR contracts.

- Compliance with the Interim Greenhouse Gas (GHG) Emissions Performance Standard

SB 1368 requires that the Commission consider emissions costs associated with new 
long-term (five years or greater) baseload power contracts procured on behalf of California ratepayers.  D.07-01-039 adopted an interim Emissions Performance Standard (EPS) that establishes an emission rate for obligated facilities at levels no greater than the greenhouse gas emissions of a combined-cycle gas turbine power plant. Generating facilities using certain renewable resources are deemed compliant with the EPS.

In AL 5397-E, SCE states that the MTR Contracts are exempted from or compliant with 
SB 1368 and D.07-01-039 requirements based on their underlying resources. The MTR contracts are for solar PV resources which are exempt from the EPS due to the underlying resources; moreover, because they provide electricity at an annualized plant capacity factor under 60%, they are not covered by EPS per Commission requirements.

- Cost Recovery

In accordance with D.21-06-035, SCE proposes to allocate the costs associated with

the solar PV MTR Contracts to applicable customers, which includes bundled

service customers and departing load customers with 2021 vintage cost

responsibility, using the Portfolio Allocation Balancing Account (PABA) in

accordance with SCE’s AL 4589 E. Pursuant to AL 4589-E, costs and

benefits associated with procurement complying with D.21-06-035 will be recovered

from applicable customers through the 2021 vintage sub-account of the PABA and

include incremental administrative costs, which include, but are not limited to, the IE

costs.

In accordance with D.23-02-040, SCE proposes to allocate the costs associated with

the BESS MTR Contracts to applicable customers, which includes bundled service

customers and departing load customers with 2023 vintage cost responsibility, using

the PABA in accordance with SCE’s Advice 5019-E. Pursuant to Advice 5019-E,

costs and benefits associated with procurement complying with D.23-02-040 will be

recovered from applicable customers through the 2023 vintage sub-account of the

PABA and include incremental administrative costs, which include, but are not

limited to, the IE costs.

Additionally, in AL 5397-E, SCE requests the Commission provide authority to shift cost recovery for the MTR Contracts between 2021 and 2023 vintage sub-account of the PABA, depending on the tranche that a project is providing compliance for.

Staff find that the cost associated with the MTR Contracts are PCIA-eligible pursuant to D.21-06-035, D.23-02-040 and Energy Division’s approval of AL 4589-E and AL 5019-E. Thus, any payments to be made by SCE pursuant to the MTR Contracts are recoverable by SCE through the PABA, subject to SCE's prudent administration of the MTR Contracts.

# M. Confidential Information

The Commission, through the implementation of Pub. Util. Code § 454.5(g), has determined in D.06-06-066, as modified by D.07-05-032 and D.21-11-029, that certain material submitted to the Commission as confidential should be kept confidential to ensure that market sensitive data does not influence the behavior of bidders in future RPS solicitations. D.06-06-066, as modified, adopted a time limit on the confidentiality of specific terms in RPS contracts.  Such information, such as price, may be kept confidential until 30 days after the commercial operation date/energy delivery start date or eighteen months from the date of Commission approval, whichever comes first or one year after contract termination, except contracts between IOUs and their affiliates, which are public.

# Comments

Public Utilities Code section 311(g)(1) provides that this Resolution must be served on all parties and subject to at least 30 days public review. Any comments are due within 20 days of the date of its mailing and publication on the Commission’s website and in accordance with any instructions accompanying the notice. Section 311(g)(2) provides that this 30-day review period and 20-day comment period may be reduced or waived upon the stipulation of all parties in the proceeding.

The 30-day review and 20-day comment period for the draft of this resolution is neither waived nor reduced. Accordingly, this draft resolution was mailed to parties for comments on December 24th, 2024. SCE filed timely, non-substantial comments on January 13th, 2025.

SCE expressed its support for the conclusions of the Draft Resolution and reiterated its  request made in AL 5397-E regarding an additional cost recovery authority. Specifically, in the case of project delay or termination, SCE requests authority to shift the cost recovery for the MTR Contracts between the 2021 vintage sub-account of the PABA and the 2023 vintage sub-account of the PABA based on what MTR compliance tranche the contracts actually count toward. This may include moving MTR projects originally contracted to meet the MTR procurement requirements in D.21-06-035 (with cost recovery through the 2021 vintage sub-account of the PABA) to count towards the MTR procurement requirements in D.23-03-040 (with cost recovery through the 2023 vintage sub-account of the PABA) and vice versa. The Commission reviewed SCE’s comments and clarified the resolution to address SCE’s request.

FINDINGS

- By AL 5397-E, filed on November 5, 2024, SCE has submitted for approval of six MTR Contracts that are intended to partially meet SCE’s portion of CPUC IRP procurement orders established by D.21-06-035 and D.23-02-040 requirements.

- The MTR contracts are for three paired (co-located) resources composed of three solar PV contracts and three BESS storage contracts.

- The Solar PV MTR contracts total 500.01 MW of nameplate capacity.

- The BESS MTR contracts total 267.348 MW of nameplate capacity.

- The MTR Contracts are consistent with D.21-06-035, as modified by Ordering Paragraph 2 of D.23-02-040.

- The Solar PV MTR contracts are consistent with SCE’s 2023 Draft Renewable Portfolio Standard Procurement Plan.

- SCE’s methodology used to evaluate the bids in its competitive solicitation that resulted in the selection of the MTR Contracts was reasonable.

- The MTR contracts costs are reasonable based on the robust competitive solicitation and bid evaluation methodology.

- SCE’s request to allocate the costs of the Solar PV MTR Contract to all applicable customers via the 2021 vintage sub-account PABA, including incremental administrative costs, is reasonable.

- SCE’s request to allocate the costs of the BESS MTR Contract to all applicable customers via the 2023 vintage sub-account PABA, including incremental administrative costs, is reasonable.

- The cost associated with the MTR Contracts are PCIA-eligible pursuant to D.21-06-035, D.23-02-040 and Energy Division’s approval of AL 4589-E and AL 5019-E.

- Procurement pursuant to the PV Solar MTR contracts must be procurement from an eligible renewable energy resource certified by the California Energy Commission for purposes of determining SCE’s compliance with any obligation that it may have to procure eligible renewable energy resources pursuant to the California Renewables Portfolio Standard (Sections 399.11, et seq.), D. 11-12-020 and D.11-12-052.

- The above finding has never been intended, and shall not be read now, to allow the generation from a non-Renewables Portfolio Standard-eligible resource to count towards a Renewables Portfolio Standard compliance obligation absent California Energy Commission certification. Nor shall such finding absolve the seller of its obligation to obtain California Energy Commission certification, or the utility of its obligation to pursue remedies for breach of contract.

# THEREFORE, it is ordered that:

- The request of Southern California Edison Company for approval of the MTR Contracts and associated costs, as requested in Advice Letter 5397-E, are approved.

- Southern California Edison’s request to allocate the costs of the Solar PV MTR Contracts to all applicable customers via the 2021 vintage sub-account of 
SCE’s Portfolio Allocation Balancing Account, including incremental administrative costs, is approved.

- Southern California Edison’s request to allocate the costs of the BESS MTR Contracts to all applicable customers via the 2023 vintage sub-account of SCE’s Portfolio Allocation Balancing Account, including incremental administrative costs, is approved.

This Resolution is effective today.

I certify that the foregoing resolution was duly introduced, passed, and adopted at a conference of the Public Utilities Commission of the State of California held on 
January 30, 2025; the following Commissioners voting favorably thereon:

____________________________

Rachel Peterson

Executive Director

APPENDIX A

| SCE Mid-Term Reliability Contracts Filed to Date |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Advice Letter (AL) and Resolution | AL Approval Date | Seller, Project Name | Technology Type | Contract Type | Expected Delivery Period | Name Plate Capacity or Expected Generation | Contract ELCC Value for MTR Compliance |
| AL 4739-E, Resolution E-5205 | May 19, 2022 | AES Alamitos BESS II | Energy Storage | RA w/Put | 8/1/2023-7/31/2043 | 82 MW | 79 MW |
|  |  | Calpine Santa Ana III | Energy Storage | RA Only | 8/1/2023-7/31/2038 | 40 MW | 39 MW |
|  |  | LS Power Gateway | Energy Storage | RA Only | 8/1/2023-7/31/2038 | 75 MW | 72 MW |
|  |  | Tenaska/ Facon Energy Condor | Energy Storage | RA Only | 6/1/2024-5/31/2039 | 200 MW | 181 MW |
|  |  | Tenaska/ Falcon Energy Peregrine | Energy Storage | RA Only | 6/1/2024-5/31/2039 | 100 MW | 91 MW |
| AL 4800-E, Resolution E-5225 | August 25, 2022 | NextEra Desert Peak Energy Storage II | Energy Storage | RA w/Put | 8/1/2023-7/31/2038 | 75 MW | 72 MW |
| AL 4850-E, Resolution E-5234 | November 4, 2022 | 174 Power/ Total Energies Silver Peak Solar– Silver Peak II Project | Energy Storage | RA w/Put | 8/1/2023-7/31/203 | 109 MW | 105 MW |
|  |  |  |  |  | 6/1/2024-5/31/2034 |  | 99 MW |
|  |  | 174 Power/ Total Energies Silver Peak Solar– Silver Peak III Project | Energy Storage | RA Only | 8/1/2023-7/31/2033 | 110 MW | 106 MW |
|  |  |  |  |  | 6/1/2024-5/31/2034 |  | 100 MW |
|  |  | 174 Power/ Total Energies Silver Peak Solar, LLC – Silver Peak PV Project | Solar PV | Entire Output | 6/1/2024-5/31/2034 | 7 MW | N/A |
|  |  | AES McFarland Solar A, LLC – McFarland Solar A Project | Energy Storage | RA Only | 6/1/2024-5/31/2038 | 100 MW | 91 MW |
|  |  | Hecate Grid Humidor Storage 115 LLC | Energy Storage | RA Only | 6/1/2024-5/31/2039 | 115 MW | 104 MW |
| AL 4885-E, Resolution E-5251 | December 9, 2022 | Calpine Nova I | Energy Storage | RA w/ Put | 6/1/2024-5/31/2039 | 230 MW | 208.6 MW |
|  |  | Calpine Nova II | Energy Storage | RA w/ Put | 6/1/2024-5/31/2039 | 230 MW | 208.6 MW |
|  |  | Next Era Proxima RA Storage | Energy Storage | RA Only | 6/1/2024-5/31/2039 | 90 MW | 82 MW |
|  |  | WPower Stanton | Energy Storage | RA Only | 8/1/2023-7/30/203 | 69 MW | 66 MW |
| AL 4920-E, Resolution E-5253 | February 23, 2023 | Clearway Arica | Energy Storage | RA Only | 6/1/2024-5/31/203 | 15 MW | 14 MW |
|  |  | Clearway Rosamond | Energy Storage | RA Only | 6/1/2024-5/31/203 | 147 MW | 133 MW |
|  |  | Gridstor Santa Fe Springs | Energy Storage | RA Only | 6/1/2024-5/31/2039 | 90 MW | 82 MW |
|  |  | Gridstor Upland | Energy Storage | RA Only | 6/1/2024-5/31/2039 | 120 MW | 109 MW |
|  |  | Tenaska/ Falcon Energy Condor | Energy Storage | RA Only | 6/1/2024-5/31/2039 | 200 MW | 181.4 MW |
|  |  | Tenaska/Falcon Energy Peregrine | Energy Storage | RA Only | 6/1/2024-5/31/2039 | 100 MW | 90.7 MW |
| AL 4990-E, Resolution E-5271 | June 8, 2023 | Leeward AVEP BESS, LLC | Energy Storage | RA w/ Put | 6/1/2024-5/31/2039 | 126 MW | 114 MW |
|  |  | MN8 Energy American Kings | Energy Storage | RA Only | 6/1/2024-5/31/2039 | 73.8 MW | 67 MW |
|  |  | AES McFarland Solar B | Energy Storage | RA Only | 6/1/2024-5/31/2034 | 150 MW | 136 MW |
|  |  | AES Raceway | Energy Storage | RA Only | 6/1/2024-5/31/2037 | 80 MW | 73 MW |
|  |  | Calpine Nova IV | Energy Storage | RA w/Put | 9/1/2024-8/31/2039 | 110 MW | 100 MW |
|  |  | TerraGen Sanborn | Energy Storage | RA Only | 8/1/2023-7/31/2038 | 85 MW | 82 MW |
| AL 5127-E, Resolution E-5307 | February 15, 2024 | AES Alamitos 2 Amendment | Energy Storage | RA Only | 6/1/2024-5/31/2044 | 82 MW | 78.97 MW |
|  |  | RWE Ventasso Contract | Energy Storage | RA Only | 6/1/2024-5/31/2039 | 50 MW | 45 MW |
| AL 5155-E, Resolution E-5309 | March 21, 2024 | AES McFarland Storage C | Energy Storage | RA w/ Financial Settlement | 6/1/2025-5/31/2045 | 185 MW | 139 MW |
|  |  | ASHUSA Mordor ES1 | Energy Storage | RA w/ Financial Settlement | 4/1/2025-3/31/2040 | 25 MW | 19 MW |
|  |  | ASHUSA Mordor ES2 | Energy Storage | RA w/ Financial Settlement | 4/1/2025-3/31/2040 | 20 MW | 15 MW |
|  |  | TransGrid Atlas VII | Energy Storage | RA Only | 6/1/2025-5/31/2040 | 300 MW | 225 MW |
|  |  | TransGrid Atlas VIII | Energy Storage | RA Only | 6/1/2026-5/31/2046 | 382.4 MW | 293 MW |
|  |  | TransGrid Atlas IX | Energy Storage | RA Only | 6/1/2025-5/31/2040 | 150 MW | 113 MW |
|  |  | AES Bellefield 1 | Energy Storage | RA Only | 6/1/2026-5/31/204 | 500 MW | 383 MW |
| AL 5207-E, Resolution E-5313 | January 26, 2024 | Fervo Energy, Cape Generating Station 3 | Geotermal (Binary) | RA and RPS-Eligible Energy | 1/1/2027-1/1/2042 | 70 MW | 65.1 MW |
|  |  | Fervo Energy, Cape Generating Station 4 | Geothermal (Binary) | RA and RPS-Eligible Energy | 06/01/2028-06/01/2043 | 250 MW | 232.5 MW |
|  |  | 174 Power Global, Atlas Solar V | Solar PV | RPS-Eligible Energy | 02/01/2026-02/01/2041 | 200 MW |  |
|  |  | 174 Power Global, Atlas Solar VI | Solar PV | RPS-Eligible Energy | 06/01/2026-06/01/2041 | 100 MW |  |
|  |  | 174 Power Global, Atlas Solar X | Solar PV | RPS-Eligible Energy | 06/01/2026-06/01/2041 | 225 MW |  |
| AL 5257-E, Resolution E-5334 | July 11, 2024 | NextEra Energy Desert Peak Energy Silver State South Storage | Energy Storage | RA w/ Financial Settlement | 6/1/2025-5/31/2040 | 200 MW | 181 MW |
| AL 5397-E, Draft Resolution E- 5365 | November 5, 2024 | Upstream HC-1 LLC, Copia Power/Centennial Phase 1 Solar | Solar PV | RPS-Eligible Energy and Capacity | 06/01/2026-06/01/2041 | 166.67 MW | N/A: Contribute energy towards DCR |
|  |  | Upstream HC-1 LLC, Copia Power/Centennial Phase 2 Solar | Solar PV | RPS-Eligible Energy and Capacity | 08/01/2026-08/01/2041 | 166.67 MW | N/A: Contribute energy towards DCR |
|  |  | Upstream HC-1 LLC, Copia Power/Centennial Phase 3 Solar | Solar PV | RPS-Eligible Energy and Capacity | 09/01/2026-09/01/2041 | 166.67 MW | N/A: Contribute energy towards DCR |
|  |  | Upstream HC-1 LLC, Copia Power/Centennial Phase 1 BESS | Energy Storage | RA w/ Financial Settlement | 06/01/2026-06/01/2041 | 89.12 MW | 68.26 MW |
|  |  | Upstream HC-1 LLC, Copia Power/Centennial Phase 2 BESS | Energy Storage | RA w/ Financial Settlement | 08/01/2026-08/01/2041 | 89.12 MW | 68.26 MW |
|  |  | Upstream HC-1 LLC, Copia Power/Centennial Phase 3 BESS | Energy Storage | RA w/ Financial Settlement | 09/01/2026-09/01/2041 | 89.12 MW | 68.26 MW |
| Total Capacity |  |  |  |  |  | 6,435.57 | 4,880.65 |

Attachment 1:

E-5365 Draft Agenda Resolution (SCE AL 5397-E)(Redline)

- D.21-06-035 at Ordering Paragraph (OP) 13.

- D.21-06-035 at p.65.

- D.24-02-047 at p.44.

- Unless otherwise specified, further statutory references are to the Public Utilities Code.

- D.11-12-020 established a methodology to calculate procurement requirement quantities for the three different compliance periods covered in SB 2 (1X) (2011-2013, 2014-2016, and 2017-2020). D.16-12-040 established additional procurement requirement quantities for the three compliance periods established by SB 350: 2021-2024, 2025-2027, 2028-2030.

- Phase 1 MTR contracts were approved in Resolutions E-5205, E-5225, E-5234, E-5251, E-5253, E-5271, E-5307, E-5316, and E-5334.

- Resolutions E-5309, E-5313, E-5333, E-5344.

- D.21-06-035, OP 6, p.96.

- SCE AL 5397-E at 22.

PUC § 399.13(a)(5).

PUC § 399.13(d).

- SCE 2023 Draft RPS Plan, at 3.

- SCE 2023 Draft RPS Plan, at 1.

- SCE AL 5397-E at 83.

- See, e.g., D.08-04-009 at Appendix A. STC 6, Eligibility.

- See, e.g. D. 08-04-009 at Appendix A, STC 1, CPUC Approval.

- SCE AL 5397-E at 25.

- Per D.12-06-038, for the purposes of the long-term contracting requirement, contracts of less than 10 years duration are considered “short-term” contracts.

- PUC § 399.13: “Beginning January 1, 2021, at least 65 percent of the procurement a retail seller counts toward the renewables portfolio standard requirement of each compliance period shall be from its contracts of 10 years or more in duration….”

- D.16-06-026, OP 23 at p. 56.

- The California Environmental Protection Agency’s Office of Environmental Health Hazard Assessment (OEHHA) created CalEnviroScreen through a public process in order to help the state identify disadvantaged communities, and the tool “uses environmental, health, and socioeconomic information to produce scores for every census tract in the state.” (https://oehha.ca.gov/calenviroscreen/)

- The Justice40 Initiative was implemented by the Federal government and aims for 40 percent of the overall benefits of certain Federal climate, clean energy, affordable and sustainable housing, and other investments flow to disadvantaged communities.

- SCE AL 5397-E, IE Report at 13.

- SCE AL 5397-E, IE Report at 17.

- SCE AL 5397-E, IE Report at 39.

- “Baseload generation” is electricity generation at a power plant “designed and intended to provide electricity at an annualized plant capacity factor of at least 60%.” PUC §8340(a).

Attachment 7 of D.07-01-039, at 4.

- D.07-01-039 at pp. 2-3.

- SCE AL 5397-E at 27