# Appendix C

Authorized San Gabriel Valley Water Company Requests

- Within 30 days of issuance of this decision, San Gabriel Valley Water Company is authorized to submit, by Tier 1 advice letter, revised tariff schedules reflecting the adopted rates specified in Appendices A and B attached to this Order, and to concurrently cancel its present schedules for such service rates.  The revised tariff rates shall (a) be effective five days after filing subject to approval by the Commission’s Water Division; (b) comply with General Order 96-B, and (c) apply to the services rendered after their effective date.

- San Gabriel Valley Water Company shall file Tier 2 rate base offset advice letters for carryover projects at Plant 1, Plant 7, Plant 11, Plant B15, Plant F10, Plant F20 and Plant F21, capped at the budget amounts adopted in the last GRC, within 60 days of completion of those projects and showing that they are used and useful.

- San Gabriel Valley Water Company shall file Tier 2 advice letters for SCADA Master Plan projects related to cyber security once they become used and useful. San Gabriel’s cyber security update projects shall not exceed $7,205,000 and the projects shall be grouped together on a quarterly basis, starting October 1, 2026, with workpapers providing justification for the costs.

- San Gabriel Valley Water Company is authorized to establish a two-way balancing account to track the difference between the cost of Postretirement Benefits Other than Pension (PBOP) adopted in this GRC and the cost of PBOP actually recorded.  San Gabriel shall file a Tier 1 advice letter within 60 days of issuance of this decision.

- San Gabriel Valley Water Company is authorized to record an Allowance for Funds Used During Construction (AFUDC) on the new Administrative Building’s Construction Work in Progress (CWIP) balance for future rate base recovery.  San Gabriel shall file a Tier 1 advice letter within 60 days of issuance of this decision.

- San Gabriel Valley Water Company has met its evidentiary burden for the new Administrative Building’s need.  When San Gabriel seeks to recover the costs of the project in rate base in a future GRC it must only justify the reasonableness of the project costs.

- San Gabriel Valley Water Company is authorized to file Tier 2 rate base offset advice letters for carryover projects at Plant 1, Plant 7, Plant 11, Plant B15, Plant F10, Plant F20 and Plant F21, capped at the budget amounts adopted in the last GRC, within 60 days of completion of those projects with justification that they are used and useful.