STATE OF CALIFORNIA	GRAY DAVIS, Governor

PUBLIC UTILITIES COMMISSION

505 VAN NESS AVENUE

SAN FRANCISCO, CA 94102-3298

May 29, 2001

TO:  PARTIES OF RECORD IN APPLICATION 00-11-037 ET AL.

This is the draft decision of Administrative Law Judge (ALJ) Bytof.  It will be on the Commission’s agenda at the meeting on June 14, 2001.  The Commission may act then, or it may postpone action until later.

When the Commission acts on the draft decision, it may adopt all or part of it as written, amend or modify it, or set it aside and prepare its own decision.  Only when the Commission acts does the decision become binding on the parties.

Pursuant to Rule 77.7(f)(9), comments on the draft decision shall be filed by June 5, 2001 and reply comments shall be filed by June 11, 2001.

In addition to service by mail, parties should send comments in electronic form to those appearances and the state service list that provided an electronic mail address to the Commission, including ALJ Bytof at lrb@cpuc.ca.gov.  Finally, comments must be served separately on the Assigned Commissioner, and for that purpose I suggest hand delivery, overnight mail, or other expeditious methods of service.

Lynn T. Carew, Chief

Administrative Law Judge

LTC:avs

Attachments

ALJ/LRB/avs	DRAFT	Item 7

6/14/2001

Decision DRAFT DECISION OF ALJ BYTOF  (Mailed 5/29/2001)

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF CALIFORNIA

| Application of Pacific Gas and Electric Company for Approval of Year 2001 Energy Efficiency Programs, in Compliance with Ordering Paragraph 93 of Decision 00-07-017 (U 39 M). | Application 00-11-037 (Filed November 15, 2000) |
| --- | --- |
| Application of SOUTHERN CALIFORNIA EDISON COMPANY (U 338-E) for Approval of Program Year 2001 Energy Efficiency Program Plans, Budgets, and Performance Award Mechanism. | Application 00-11-043 (Filed November 15, 2000) |
| Compliance Application of Southern California Gas Company (U 904-G) for Approval of 2001 Energy Efficiency Programs. | Application 00-11-044 (Filed November 15, 2000) |
| Application of San Diego Gas & Electric Company (U 902-M) for Approval of 2001 Energy Efficiency Programs. | Application 00-11-045 (Filed November 15, 2000) |

TABLE OF CONTENTS

###### Title												  Page

OPINION	2

I.  Background	2

II.  Discussion	3

A.  Edison’s MA&E Plans, Studies, and Budgets	3

B.  PG&E’s MA&E Plans, Studies, and Budgets	6

C.  SDG&E’s MA&E Plans, Studies, and Budgets	8

D.  SoCalGas’ MA&E Plans, Studies and Budgets	9

E.  CEC MA&E Study Plans	10

III.  Flexible Budgets	11

IV.  Comments on Draft Decision	12

Findings of Fact	13

Conclusions of Law	15

ORDER	16

Attachment A

OPINION

We approve utility-specific Market Assessment and Evaluation (MA&E) studies and budgets, including the proposed MA&E studies and budgets to be administered by the California Energy Commission (CEC), for program year (PY) 2001, for Pacific Gas and Electric Company (PG&E), Southern California Edison Company (Edison), San Diego Gas and Electric Company (SDG&E), and Southern California Gas Company (SoCalGas).  This docket is closed.

# Background

In Decision (D.) 01-01-060, we deferred approval of the studies and budgets for utility-specific studies and the proposed CEC studies because the studies had not been reviewed in a public process and were not sufficiently detailed to provide for review and evaluation.  (Id., mimeo., at p. 16; Findings of Fact 14 and 15 at p. 38.  See, also, Conclusion of Law 11 and Ordering Paragraph 4 at p. 41.)  We ordered the utilities to present additional information on the proposed studies, including “a full description of the study plans, objectives, and budgets, and a discussion of the rationale and need for these particular studies.” (Id. at p. 16.)

After holding a publicly noticed workshop on February 21, 2001, the utilities submitted and served on the service list revised MA&E plans.  No comments have been received.

# Discussion

## Edison’s MA&E Plans, Studies, and Budgets

In its revised plan, Edison provides more detail about its studies than that set forth in its application.  Edison proposes some new studies to develop reliable estimates of energy savings and peak load reductions for specific programs.  Edison’s proposed new studies are reasonable and approved.

Edison also proposes to abandon some of its previously proposed studies, asking that it be relieved from several of the requirements of D.00-07-017.  Edison proposes alternative means of compliance for some of the requirements.

First, Edison proposes to abandon quarterly reporting of changes in energy efficiency measure saturation levels.  (D.00-07-017, Ordering Paragraph 54.)  Instead, Edison proposes to provide an update on energy efficiency measure saturation levels one time, for PY 2002 planning purposes. This is reasonable, not only for Edison, but also for all the utilities.  The utilities should provide a report on energy efficiency saturation levels in their Annual Reports.

Second, Edison proposes to abandon quarterly reporting and the special analyses necessary to establish program participation by “hard-to-reach” segments of residential and small nonresidential customers.  (D.00-07-017, Ordering Paragraphs 35, 36, and 66.)  Instead, Edison proposes to provide reports on segment participation in its Annual Report on PY 2001 programs, using available data sources, but not commissioning special new studies to gather additional data.

Efficient and equitable use of the public goods charge requires that all customers have the opportunity to fully participate in energy efficiency programs.  We have previously determined that there are large groups of customers who contribute to the public goods charge but who do not receive energy efficiency services.  We have categorized these customers as “underserved” or “hard-to-reach.”  We have also found the utilities’ outreach efforts lacking.  Full participation by all customers is particularly important during the current energy shortage.  It would not be in the public interest to eliminate all efforts to identify and target customers who are not being reached by current utility-administered programs.  Thus, we reinstate Edison’s budget for the hard-to-reach analyses.

Edison’s request to provide the required information in its Annual Report instead of on a quarterly basis is reasonable not only for Edison but for all the utilities.  The utilities should submit the required information in their Annual Reports.

Third, Edison asks that it be relieved from providing data on five of the eighty-two performance indicators related to long-term market transformation goals that it proposed in response to Ordering Paragraph 76 in D.00-07-017.  Edison proposes to eliminate the following five surveys and instead include these or related, broader indicators in statewide studies:

- A survey of pre- and post-program energy efficiency awareness of a sample of customers reached by the residential mass market program

- A survey of customer awareness of the cost of operating inefficient appliances

- An exit survey at retailers of customer awareness of high-performance windows, and

- Surveys for both the nonresidential renovation/remodeling and the nonresidential new construction sectors of the frequency of energy efficiency requirements in Requests for Proposals for projects, and of the frequency of requests for energy efficiency design experience in Requests for Qualifications sent to design professionals.

Edison’s request is reasonable.  Edison’s reports on the statewide studies should specifically identify how these indicators were addressed in those studies.  Edison’s utility-specific MA&E studies and budgets are approved as set forth on Attachment A.

## B.  PG&E’s MA&E Plans, Studies, and Budgets

In its revised plan, PG&E provides more detail regarding its proposed utility-specific studies than that set forth in its application.  PG&E proposes new studies to evaluate demand and energy savings for new residential and nonresidential programs, such as the residential 1-2-3 cashback program, and the nonresidential air conditioning and task lighting programs.  PG&E’s new studies appear reasonable and are approved.

PG&E also asks for “relief” from some of the requirements of D.00-07-017.  First, PG&E seeks to be relieved of its obligation to track non-residential program participation, particularly for the Standard Program Contract (SPC) program.  (D.00-07-017, Ordering paragraph 49.)  Program participation information is essential for the operation of an efficient, effective, and equitable energy efficiency program and it is important that all the utilities continue to track participation.  However, we will only require PG&E and the other utilities to track participation going forward and looking backward three years.  The utilities should focus on sorting and presenting data already tracked to answer basic questions about repeat customer and Energy Service Company (ESCO) participation, by subsector.  The utilities are not required to recontact participants from years prior to the issuance of D.00-07-017 to obtain necessary data.

Second, PG&E seeks relief from the requirement that it perform a saturation study for commercial lighting and other end-uses suspected of being more than 50% saturated.  (D.00-07-017, Ordering paragraph 54.)  Instead, PG&E proposes to include this topic in its newly-proposed Technical and Market Potential for Energy Efficiency in the Nonresidential Sector study.  This request is reasonable so long as PG&E ensures that commercial lighting saturation is covered in the Technical and Market Potential study and demonstrates such inclusion in its study report.  PG&E should also report on saturation in its Annual Report.

Third, PG&E seeks relief from performing studies to assess “performance indicators” related to milestones for all programs.  (D.00-07-017, Ordering paragraph 76.)  Performance indicators provide useful information for the design and implementation of future programs and should not be eliminated.  However, recognizing that funds are necessary for new studies relating to new programs, we allow PG&E to perform a scaled-back version of the “performance indicator” studies, with a reduced budget.  PG&E should include a summary of the proposed scaled-back studies in its next Quarterly Report.

PG&E did not propose any studies or budget for the hard-to-reach segment analysis required in D.00-07-017 (Ordering Paragraphs 35, 36, and 66).  As we stated earlier, efficient and equitable use of the public goods charge requires that all customers have the opportunity to fully participate in energy efficiency programs and it would not be in the public interest to eliminate all efforts to identify and target customers who are not being reached by current utility-administered programs.  Thus, we require PG&E, like the other utilities, to conduct appropriate studies.  PG&E may limit the scope of its studies to certain customer segments and/or programs, as it deems necessary, but should ensure that the studies performed are funded sufficiently to produce usable results.   PG&E should file the required information in its Annual Report.

PG&E’s utility-specific MA&E studies and budgets are approved as set forth on Attachment A:

## C.  SDG&E’s MA&E Plans, Studies, and Budgets

In its revised plan, SDG&E provides more detail about its proposed studies than that set forth in its application.  SDG&E proposes new MA&E studies for its new programs and funds for measurement of PY 2000 Summer Initiative programs.  SDG&E’s new studies are reasonable and approved.

SDG&E also proposes to reduce funding for studies related to market effects milestones and for performance indicators.  Because SDG&E will still be performing some studies of performance indicators, consistent with the other utilities, SDG&E’s proposed reductions are reasonable and are adopted.

SDG&E’s utility-specific MA&E studies and budgets are approved as set forth on Attachment A.

## SoCalGas’ MA&E Plans, Studies and Budgets

In its revised plan, SoCalGas provides more detail regarding its proposed studies than that set forth in its application.  SoCalGas proposes new studies to evaluate new programs.  The new studies are reasonable and are approved.

SoCalGas also seeks to be relieved from complying with some requirements of D.00-07-017.  Specifically, it does not propose to conduct any studies to facilitate the hard-to-reach segment analyses required by D.00-07-017, Ordering Paragraphs 35, 36, and 66.  As we stated earlier, efficient and equitable use of the public goods charge requires that all customers have the opportunity to fully participate in energy efficiency programs and it would not be in the public interest to eliminate all efforts to identify and target customers who are not being reached by current utility-administered programs.  Thus, we require SoCalGas, like the other utilities, to conduct appropriate studies.  Recognizing that funds are necessary for SoCalGas’ new studies supporting program offerings, we allow SoCalGas to cut back on the originally proposed studies and budgets.  SoCalGas may limit the scope of its studies to certain customer segments and/or programs as it deems necessary, but should ensure that the studies performed are funded sufficiently to produce usable results.  SoCalGas should file the required information in its Annual Report.

SoCalGas also requests that it be relieved of the requirement to comply with quarterly reporting of energy efficiency measure saturation data given the cost of obtaining sufficiently accurate and detailed data.  Energy efficiency programs should not be providing incentives where the market is already saturated.  Thus, this information is important and should be collected.  SoCalGas should conduct appropriate studies and, like the other utilities, report on measure saturation data in its Annual Report.

SoCalGas’ utility-specific MA&E studies and budgets are approved as set forth on Attachment A.

## E.  CEC MA&E Study Plans

The utilities’ revised MA&E plans provide further clarification and background, with supporting summary tables, of the funding requests for CEC-implemented studies.  The specific projects and budget proposed are the same as in the original applications.  They explain the request as follows.  In Resolution E-3592, the Commission authorized $2.1 million for 2 years to the CEC for Title 20 data collection activities, for a total of $4.2 million, as follows:

|  | 1999 | 2000 |
| --- | --- | --- |
| Commercial End Use Survey (CEUS) | $1.7 million | $1.7 million |
| Updates to Database of Energy Efficiency Resources (DEER) | $400,000 | $400,000 |
| Total | $2.1 million | $2.1 million |

The utilities’ PY 2000 and 2001 applications (filed on September 27, 1999), proposed to use the $2.1 million budgeted for the CEC-administered programs in PY 2000 for a Residential Appliance Saturation Survey (RASS) instead of the CEUS and DEER projects.  They further requested an additional $2.1 million for PY 2001 to fund the second half of the CEUS and additional DEER projects administered by the CEC.  The following table illustrates the proposal:

|  | 1999 | 2000 | 2001 |
| --- | --- | --- | --- |
| CEUS | $1.7 million |  | $1.7 million |
| DEER Updates | $400,000 |  | $400,000 |
| Residential Appliance Saturation Survey (RASS) |  | $2.1 million |  |
| Total | $2.1 million | $2.1 million | $2.1 million |

The utilities’ PY 2001 applications (filed on November 15, 2000), proposes to reallocate the PY 2000 funds for CEC-administered programs, with $1.9 million going to RASS and $200,000 to CEUS.  The applications reiterate the previous request for an additional $2.1 million ($1.7 million for CEUS and $400,000 for DEER) for 2001.  The current proposal as set forth on Attachment A.

The proposed studies are reasonable and necessary to provide basic data, particularly on customer characteristics, energy use, and energy-using technologies.  Further, the CEUS and DEER studies have begun and require second year funding and funds have been encumbered for the RASS.  We adopt the proposed funding for CEC-administered studies as set forth on Attachment A.

Each utility should allocate the following budget set forth on Attachment A to fund the CEC-sponsored studies.

# Flexible Budgets

The utilities have provided budgets for the individual MA&E studies and we have altered them as necessary.  We recognize that the budgets may change as the scope of the studies change and as the studies progress.  Thus, we authorize the utilities to shift funds up to 20% from the authorized amounts, as necessary, with appropriate justification reported in the Quarterly Reports.

# Comments on Draft Decision

Rule 77.7 of the Commission’s Rules of Practice and Procedure provides for public review and comment for draft decisions subject to Pub. Util. Code § 311(g).  Rule 77.7(f) allows the Commission to reduce the period for public review and comment for alternates under various circumstances.  Rule 77.7(f)(9) specifically provides for an exemption:

For a decision where the Commission determines, on the motion of a party or on its own motion, that public necessity requires reduction or waiver of the 30-day period for public review and comment.  For purposes of this subsection, “public necessity” refers to circumstances in which the public interest of the Commission adopting a decision before expiration of the 30-day review and comment period clearly outweighs the public interest in having the full 30-day period for review and comment.  “Public necessity” includes, without limitation, circumstances where failure to adopt a decision before expiration of the 30-day review and comment period would place the Commission or a Commission regulatee in violation of applicable law, or where such failure would cause significant harm to public health or welfare.  When acting pursuant to this subsection, the Commission will provide such reduced period for public review and comment as is consistent with the public necessity requiring reduction or waiver.

Pursuant to Rule 77.7(f)(9), we determine that public necessity requires a reduced period for public review and comment.  Given the current electric supply shortages and the need to collect information to guide future program planning and conservation efforts, time is of the essence in implementing these studies.  Accordingly, comments shall be filed by June 5, 2001, and reply comments shall be filed by June 11, 2001.  These comment periods provide notice and opportunity to be heard regarding the modification of these decisions.

- Findings of Fact

- Edison’s, PG&E’s, SDG&E’s, and SoCalGas’ new MA&E studies and budgets are reasonable.

- Energy efficiency programs should not be providing incentives where the market is already saturated.  Thus, energy efficiency saturation information is important and should be collected.  SoCalGas should collect and report on saturation levels, consistent with the other utilities.

- PG&E’s request to include the study of measure use saturation in its newly-proposed “Technical and Market Potential for Energy Efficiency in the Nonresidential Sector” study is reasonable so long as PG&E ensures that commercial lighting saturation is covered in that study and demonstrates such inclusion in its study report.

- It is reasonable to abandon quarterly reporting of changes in energy efficiency measure saturation.  Edison, PG&E, SDG&E, and SoCalGas should report on energy efficiency saturation levels in their Annual Reports.

- It is not in the public interest to eliminate all efforts to identify and target customers who are not being reached by current utility-administered programs.  Edison, PG&E, SDG&E, and SoCalGas should perform analyses on “underserved” and “hard-to-reach” segments of residential and non-residential customers as contemplated by Ordering Paragraphs 35, 36, and 66 of D.00-07-017, although they may limit the scope of their studies commensurate with budgets and the need to produce useable results.  The utilities should file the required information in their Annual Reports.

- It is reasonable for SDG&E to include activities to track and assess hard-to-reach program access as part of their normal tracking of program participation and through surveys that are done on a statewide basis.

- Performance indicators provide useful information for the design and implementation of future programs.  Edison, PG&E, SDG&E, and SoCalGas should conduct studies to assess performance indicators related to some programs in accordance with the requirements of D.00-07-017, Ordering paragraph 76.  Given the limited budgets and need to fund new studies, it is reasonable to allow the utilities to perform a scaled-back version of the studies, with reduced budgets.

- Edison should be permitted to eliminate five studies related to five of its twelve performance indicators so long as these indicators are identified and addressed in the statewide studies and study reports.

- PG&E and SoCalGas should include a summary of their proposed scaled-back performance indicator studies in their next Quarterly Reports.

- Program participation information is essential for the operation of an efficient, effective, and equitable energy efficiency program and it is important that all the utilities continue to track participation as required by D.00-07-017, Ordering Paragraph 49.  The utilities should track participation going forward and looking backward three years, focusing on sorting and presenting data already tracked to answer basic questions about repeat customer and ESCO participation, by subsector.  The utilities are not required to recontact participants from years prior to the issuance of D.00-07-017 to obtain necessary data.

- It is reasonable for SDG&E to track non-residential program participation as required by D.00-07-017, Ordering Paragraph 49, in its on-going information-gathering activities without special studies.

- The studies proposed by the utilities to be administered by the CEC are reasonable and necessary to provide basic data particularly on customer characteristics, energy use, and energy-using technologies.

- Because study budgets and scope may change as the studies progress, it is reasonable to authorize the utilities to shift funds up to 20% of authorized amounts, as necessary, with appropriate justification reported in the Quarterly Reports.

- Given the current electric supply shortages and the need to collect information to guide future program planning and conservation efforts, time is of the essence in implementing these studies.

- Conclusions of Law

- Public necessity requires that we reduce the period for public comment pursuant to Rule 77.7(f)(9) so that the proposed studies and budgets may be implemented as soon as possible.

- The proposed studies and budgets to be administered by the CEC, as set forth on Attachment A, should be approved.

- Edison’s proposed utility-specific studies and budgets, as set forth on Attachment A, should be approved.

- PG&E’s proposed utility-specific studies and budgets, as set forth on Attachment A, should be approved.

- SDG&E’s proposed utility-specific studies and budgets, as set forth on Attachment A, should be approved.

- SoCalGas’ proposed utility-specific studies and budgets, as set forth on Attachment A, should be approved.

ORDER

IT IS ORDERED that:

- The public comment period is reduced so that we may consider this decision at our June 14, 2001 conference.  Comments shall be filed by June 5, 2001, and reply comments shall be filed by June 11, 2001.

- The utility-specific and California Energy Commission-administered Market Assessment and Evaluation (MA&E) plans, studies, and budgets, as proposed by the Pacific Gas and Electric Company  (PG&E), Southern California Edison Company (Edison), San Diego Gas and Electric Company (SDG&E), and Southern California Gas Company (SoCalGas), as modified herein, are approved.

- PG&E, Edison, SDG&E, and SoCalGas shall attach copies of their MA&E plans, studies, and budgets, having first made the modifications adopted herein, to the Applications maintained in the Commission’s central files.

- Applications (A.) 00-11-037, A.00-11-043, A.00-11-044, and A.00-11-045 are closed.

This order is effective today.

Dated 					, at San Francisco, California.

ATTACHMENT A

Attachment A

Page 1 of 5

Edison’s Approved MA&E Studies and Budgets:

| ###### Projects | Approved PY 2001 Budget |
| --- | --- |
| ###### RESIDENTIAL | $460,000 |
| Residential Appliance Rebate Impact Evaluation | $140,000* |
| Residential Lighting Rebate Impact Evaluation | $40,000* |
| Study of Refrigerator Recycling Programs | $45,000* |
| Summer Initiative Savings and Demand Reduction Analysis | $80,000* |
| Analysis of Air Conditioner Recycling Programs | $10,000* |
| School-based Residential Pilot Program | $60,000 |
| Residential Audit Programs Evaluation | $85,000 |
| NONRESIDENTIAL | $630,000 |
| Nonresidential Incentive Program Impact Evaluation | $330,000* |
| Summer Initiative Pool Pump Program Evaluation | $60,000* |
| Summer Initiative Savings and Demand Reduction Analysis | $80,000* |
| Nonresidential Customer Classification Project | $120,000 |
| Pilot School Energy Efficiency Program Evaluation | $40,000 |
| NEW CONSTRUCTION | $115,000 |
| Thermostat Behavior Study | $75,000* |
| Energy Design Resource Usage Study | $40,000* |
| CROSS-SECTOR PROJECTS | $460,000 |
| Weather Data | $120,000 |
| Load and Consumption Data for Statewide Studies | $100,000 |
| Ad Hoc Analyses for Program Planning and Management | $80,000 |
| Third Party Initiative Project Analyses | $80,000 |
| 2002 Program Planning Support | $80,000 |
| Hard-to-Reach Segment Analyses | $140,000 |
| TOTAL | $1,805,000 |
| * new studies |  |

Attachment A

Page 2 of 5

PG&E’s Approved MA&E Studies and Budgets:

| Projects | Approved PY 2001 Budget |
| --- | --- |
| Update of Customer Participation and Energy/Demand Savings Estimates Resulting from “1” No Cost Element of 1-2-3- Cash Back Program | $75,000* |
| Verification of Installation of “2” Do-It-Yourself Element of 1-2-3 Cash Back Program | $150,000* |
| Update Energy and Demand Savings Input Values for Estimates Resulting from “3” Measure Investments of 1-2-3 | $300,000* |
| ###### Subtotal Residential | $525,000 |
| Technical and Market Potential for Energy Savings Opportunities in the Nonresidential Sector (must include lighting saturation study) | $500,000* |
| Market tracking database (D.00-07-017 OP 49) | $150,000 |
| Subtotal Nonresidential | $650,000 |
| Multifamily Water Heating, HVAC, and Window Survey | $100,000* |
| Thermostats for Single Zone Nonresidential AC Equipment | $75,000* |
| Office Task Lighting Field Study | $75,000* |
| M&V Supplemental Analyses of Energy and Demand Savings for Both Residential and Nonresidential New Construction Programs | $250,000 |
| Subtotal New Construction | $500,000 |
| Hard-to-Reach Segment Analysis | $100,000 |
| Retrofit and Renovation: TOSER Program | $40,000* |
| Compilation of Data for CEC | $25,000 |
| Performance Indicator Studies (OP76) | $300,000 |
| Subtotal Other Market Assessment and Planning | $465,000 |
| GRAND TOTAL | $2,140,000 |
| * new studies |  |

Attachment A

Page 3 of 5

SDG&E’s Approved MA&E Studies and Budgets:

| Projects | Approved PY 2001 Budget |
| --- | --- |
| ###### Residential |  |
| Evaluation of Residential Lighting Program | $25,000 |
| Evaluation of Residential Appliances Program | $25,000 |
| ###### Non-residential |  |
| Evaluation of Large Nonresidential Comprehensive Retrofit Program | $150,000 |
| ###### New Construction |  |
| Market Assessment Study for Residential New Construction- Single Family | $75,000 |
| Market Assessment Study Residential New Construction – Multi Family | $75,000 |
| ###### Crossover |  |
| Performance Indicators Studies | $165,000 |
| Summer Initiative | $40,000* |
| Schools Pilot Evaluation | $50,000* |
| Ridgehaven Building Case Study | $10,000* |
| Residential & Nonresidential Audit Evaluations | $20,000* |
| Review of Cost Effectiveness Assumptions | $169,000* |
| ###### Total Budget | $804,000 |
| ###### * new studies |  |

Attachment A

Page 4 of 5

SoCalGas’ Approved MA&E Studies and Budgets:

| Projects | Approved PY 2001 Budget |
| --- | --- |
| ###### Residential Activities |  |
| Residential Contractor Program Multi Family Impact Ass. | $80,000 |
| Residential Needs Assessment &”Hard-to-Reach” Tracking |  |
| Residential Programs kW & kWh Impact Ass. | $90,000* |
| ###### Residential Audit Program Ass. | $50,000 |
| ###### Non-Residential Activities |  |
| Nonresidential Needs Ass. & “ Hard-to-Reach” Tracking |  |
| Nonresidential Programs kW & kWh Impact Ass. | $90,000* |
| SIC Recoding & Corporate Parent Reporting Requirement | $68,000 |
| ###### New Construction Activities |  |
| Local Government Initiatives & Third Party Initiatives Ass. | $140,000 |
| Total | $518,000 |
| * new studies |  |

Attachment A

Page 5 of 5

Approved CEC-Administered Studies and Budgets:

| Study Title | Approved PY 2001 Budget |
| --- | --- |
| DEER Update – SPC/Load Shape Data Collection and Analysis | $400,000 |
| Commercial End Use Survey (CEUS) | $1,700,000 |
| Residential Appliance Saturation Survey (RASS) |  |
| ###### Total | $2,100,000 |

Each utility should allocate the following budget to fund the CEC-administered studies:

| Utility | Approved PY 2001 Budget |
| --- | --- |
| SCE | $680,000 |
| PG&E | $945,000 |
| SDG&E | $275,000 |
| SoCalGas | $200,000 |
| Total | $2,100,000 |

(END OF ATTACHMENT A)

In D.01-01-060 we also approved the proposed statewide MA&E studies and budgets managed by the utilities but noted our concern that the study plans did not correspond very well to approved programs or to our renewed emphasis on peak demand reduction.  Thus, we expressed our expectation that the utilities revise the study plans to account for new programs as well as for changing program priorities and changing market conditions throughout the year.

Edison filed its revised plans on March 6, 2001.  PG&E, SDG&E, and SoCalGas submitted their revised plans without filing them on March 12 (PG&E) and March 26 (SDG&E and SoCalGas).

Ordering Paragraphs 35, 36, and 66 were modified by the Administrative Law Judge’s October 25, 2000 Ruling Giving Direction for Program year 2001.  (ALJ Ruling, at pp. 4-5 and 11-12.)

Edison’s budget for the non-residential classification project has been reduced to provide funding for this project.  Because the classification project only requires the organization of Edison’s own data, Edison should not require substantial funds to complete it.

Attachment H of the Compliance Filing of Pacific Gas and Electric Company in Response to a Number of Ordering Paragraphs in Decision 00-07-017, filed on August 7, 2000, contains the joint utility response to Ordering Paragraph 76.  It identifies for each utility a schedule for identifying data collection needs and expected report dates for PY 2000 Performance Indicators.

Ordering Paragraph 49 was modified by the Administrative Law Judge’s October 25, 2000 Ruling Giving Direction for Program year 2001.  (ALJ Ruling, at pp. 10-11.)

PG&E’s budget for the non-residential market tracking database has been reduced to provide funding for this project.  Because the project only requires the organization of PG&E’s own data, PG&E should not require substantial funds to complete it.

While SDG&E has not included any studies or budget for tracking and assessing hard-to-reach program access (D.00-07-017, Ordering Paragraphs 35, 36, and 66), SDG&E assures us that it is including the required data as part of their normal tracking of program participation as well as in surveys that are done on a statewide basis.  SDG&E should ensure that the requirements of D.00-07-017 are met.  It should report on the results in its Annual Report.  Similarly, SDG&E does not include a project for tracking non-residential program participation as required by D.00-07-017, Ordering Paragraph 49.  SDG&E advises that it has already submitted data for the past three years and has added tracking questions to its data gathering instruments to obtain the required information going forward.  This is reasonable.

SoCalGas’ budget for the non-residential Standard Industrial Classification (SIC) Recoding & Corporate Parent Reporting Requirement has been reduced to provide funding for these projects.  Because the recoding project only requires the organization of SoCalGas’ own data, it should not require substantial funds to complete it.  The proposed budget for Local Government Initiatives and Third Party Initiatives Assessment is also reduced.