A.04-09-008  CPSD/RWC/DAR/JFP/SH/vdl




CPSD/RWC/DAR/JFP/SH/vdl


Mailed 9/23/05

Decision  05-09-035  September 22, 2005

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF CALIFORNIA

	In the Matter of the Application of the Los Angeles County Metropolitan Transportation Authority for an order authorizing the construction of a two-track grade separated crossing for the Eastside Corridor Light Rail Transit Line within a median of Third Street, beneath and within the existing structures for the State 60 Freeway westbound connector, for the State 60 Freeway, for the I-710 Freeway southwest connector, and for the I-710 Freeway southeast connector along with a grade separated crossing on an existing structure above the I-710 Freeway in the County of Los Angeles.


	Application 04-09-008

(Filed September 2, 2004)


O P I N I O N

Summary

This decision grants Los Angeles County Metropolitan Transportation Authority’s (LACMTA) request for authority to construct, as part of LACMTA’s Eastside Corridor Light Rail Transit Line (ELRL) project, five new grade separated highway-rail crossings (grade separations).  LACMTA will construct two new ELRL tracks within the median of Third Street, beneath and within the existing structures of State Route (SR) 60 Freeway westbound connector, SR-60 Freeway, Interstate (I) 710 Freeway southwest connector, and I-710 Freeway southeast connector and on an existing bridge structure above I-710 Freeway, in Los Angeles County.

Discussion

LACMTA requests authority to construct five new grade separations by constructing, within the median of Third Street, two ELRL tracks beneath and within the existing structures for SR-60 Freeway westbound connector, SR-60 Freeway, I-710 Freeway southwest connector, and I-710 Freeway southeast connector and on one existing bridge structure above I-710 Freeway.  Table 1 below lists each proposed grade separation and its identifying California Public Utilities Commission (CPUC) crossing number.

Table 1:  Grade Separation Identification

	Grade Separation Location
	CPUC Crossing No.

	SR-60 Freeway West Connector
	84E-4.20-A

	SR-60 Freeway
	84E-4.25-A

	I-710 Freeway Southwest Connector
	84E-4.83-A

	I-710 Freeway
	84E-4.87-B

	I-710 Freeway Southeast Connector
	84E-4.90-A


Barriers between the trackway and adjacent vehicle lanes on Third Street will prevent motor vehicles from accessing the track area beneath the freeway structures where LACMTA, County of Los Angeles (County), and State of California Department of Transportation (Caltrans) cannot attain a minimum of 18 feet vertical clearance between the overhead contact wire and the paved track area.  All construction shall conform to applicable Commission General Orders (GO), including GOs 72-B, 95 and 143-B

The ELRL will have a double track with overhead power distribution and will operate electrically powered cars 90 feet in length.  As stated in GO 143-B, Section 9.04(b)(4), the alignment classification is semi-exclusive.  This alignment classification describes the situation of tracks “Within street right-of-way, but protected by mountable curbs, striping, or lane designation.”  Furthermore, trains will operate at a speed no greater than the maximum allowable automotive speed of the street traveled, within a maximum speed of 35 miles per hour.  LACMTA will utilize an over speed protection system in the event a train operator exceeds the 35 miles per hour speed and the operator does not respond to the over speed indication.  In such instances, a train will stop automatically.

In accordance with two Master Cooperative Agreements, Caltrans and the County separately and LACMTA will bear construction and design costs of the project.  LACMTA will bear the sole cost and expense to construct and maintain the proposed two tracks beneath the existing freeway and connector structures for the I-710 and SR-60 Freeways and on the existing bridge structure above the I-710 Freeway.  Caltrans and LACMTA will alter the freeway, connector and bridge structures to accommodate the two tracks.  The County will bear the costs associated with the maintenance of the barriers along Third Street that prevent motor vehicles from accessing the tracks.

LACMTA is the lead agency for this project under California Environmental Quality Act of 1970 (CEQA), as amended in 1982 and as stated in Public Resources (PR) Code Section 21000 et seq.  LACMTA prepared a Final Supplemental Environmental Impact Statement/Final Subsequent Environmental Impact Report (Final SEIS/SEIR), assigned State Clearinghouse (SCH) Number 1999081061, for the project on January 4, 2002.  On February 28, 2002, the LACMTA Board of Directors approved the project and adopted the Final SEIS/SEIR.  On March 1, 2002, in compliance with PR Code Sections 21108 and 21152, LACMTA filed a Notice of Determination (NOD) with the State Clearinghouse and the Los Angeles County Clerk.  The NOD is attached to Appendix A of the order.  The NOD concluded that the project will have a significant effect on the environment and mitigation measures were made a condition for project approval.  Findings were made pursuant to the provisions of CEQA, and LACMTA adopted a “Statement of Overriding Considerations” (SOC) for this project.

The Commission is a responsible agency for this project under CEQA.  CEQA requires that the Commission consider the environmental consequences of a project subject to its discretionary approval.  In particular, to comply with CEQA, a responsible agency must consider the lead agency’s Environmental Impact Report or Negative Declaration prior to acting upon or approving the project (CEQA Guideline Section 15050(b)).  The specific activities that a responsible agency must conduct are contained in CEQA Guideline Section 15096.

The Commission has reviewed the lead agency’s environmental documents, and we find them adequate for our decision-making purposes.  These documents include the Final SEIS/SEIR for the Los Angeles Eastside Corridor (SCH No. 1999081061), prepared jointly by the United States Department of Transportation – Federal Transit Administration and LACMTA.  In considering this document, we note that the Final SEIS/SEIR developed and evaluated a range of alternatives as well as a “No-Build Alternative.”  The Final SEIS/SEIR included an analysis of potential environmental impacts related to the project and alternatives related to, among other items, transportation, land use and development, land acquisition/displacement and relocation, air quality, noise and vibration, and safety.   Safety, transportation and noise are within the scope of the Commission’s permitting process.  The Final SEIS/SEIR (Volume I) contains statements pertaining to the affected environment, methodology for impact evaluation, impacts, and mitigation.  LACMTA identified environmental impacts related to safety, transportation, and noise.

The “Findings Of Fact And Statement Of Overriding Considerations,” (FFSOC) contains statements pertaining to impacts, mitigation measures, and findings for each impact.  The FFSOC categorized these impacts as “Significant Effects Determined to be Mitigated to a Less Than Significant Level,” “Significant Effects That Are Not Mitigated to a Less Than Significant Level,” and “Effects Determined Not to be Significant or Less Than Significant.”  Included in the FFSOC are the SOC and “Mitigation Monitoring Plan” (MMP).  The LACMTA Board of Directors adopted the SOC with respect to significant and unavoidable adverse environmental impacts identified in the Final SEIS/SEIR and FFSOC, including those impacts related to safety, transportation, and noise.  

The LACMTA Board of Directors found that the benefits of the proposed project outweigh the unavoidable significant adverse environmental impacts.  The Board of Directors determined that each of the separate benefits identified in the SOC, in itself and independent of other project benefits, is a basis for overriding all unavoidable impacts identified in the Final SEIS/SEIR and noted in the Board of Directors’ findings.  Specific overriding benefits resulting from the project include restoring the balance of regional capital transportation expenditures, improving access for area residents to local destinations and regional rail and bus systems, providing convenient and reliable transportation, and decreasing annual regional vehicle miles traveled.

In reviewing the Final SEIS/SEIR and MMP, we find that with respect to issues within the scope of our permitting process, LACMTA, where possible, adopted feasible mitigation measures to lessen the significant environmental impacts to less-than-significant levels.  We will adopt LACMTA’s findings and mitigations for purposes of our approval.

With respect the SOC, we find that the Board of Directors enumerated several significant benefits associated with the proposed project which appeared, on balance, to reasonably justify approval of the project despite certain significant and unavoidable impacts.  Therefore, we accept and adopt the findings of the SOC for purposes of our approval.

The Commission’s Consumer Protection and Safety Division – Rail Crossings Engineering Section (RCES) inspected the sites of the proposed grade separations.  RCES discussed safety concerns with LACMTA regarding additional pavement markings to serve as guidance to motorists.  LACMTA agreed to modify its designs and submit revised exhibits to the Commission.  On June 10, 2005 LACMTA submitted an Erratum for the application containing minor revisions to the design exhibits.  The revisions consisted of additional yellow pavement markings outside of the trackway to provide guidance to motorists to safely respect the barriers between the trackway and adjacent vehicle lanes to prevent vehicles from accessing the track area beneath the freeway structure where a minimum of 18 feet between the overhead contact wire and the paved track area cannot be attained.  After reviewing the need for and the safety of the proposed grade separations, RCES recommends that the Commission grant LACMTA’s requests.

The Application is in compliance with the Commission’s filing requirements, including Rule 40 of Rules of Practice and Procedure, which relates to the construction of railroad tracks across public highways.  A site map and detailed drawings of the proposed grade separations are shown in Appendix B attached to the order.

Categorization and Need for Hearings

In Resolution ALJ 176-3139, dated September 23, 2004, and published in the Commission Daily Calendar on September 24, 2004, the Commission preliminarily categorized the Application as ratesetting, and preliminarily determined that hearings were not necessary.  Since no protests were filed, these preliminary determinations remain correct.  It is not necessary to revise the preliminary determinations made in Resolution ALJ 176-3139.

Waiver of Comment Period

This Application is an uncontested matter in which the decision grants the relief requested.  Accordingly, pursuant to Public Utilities Code Section 311(g)(2), we waive the otherwise applicable 30-day period for public review and comment.

Assignment of Proceeding

Richard Clark is the assigned Examiner in this proceeding.

Findings of Fact

1. The Commission published Notice of the Application in the Commission Daily Calendar on September 10, 2004.  There are no unresolved matters or protests; a public hearing is not necessary.

2. LACMTA requests authority, under Public Utilities Code Sections 1201-1205, to construct five new grade separations by constructing, within the median of Third Street, two ELRL tracks beneath and within the existing structures for SR-60 Freeway westbound connector, SR-60 Freeway, I-710 Freeway southwest connector, and I-710 Freeway southeast connector and on one existing bridge structure above I-710 Freeway, in Los Angeles County.

3. Public convenience, necessity, and safety require construction of the proposed grade separations.

4. LACMTA is the lead agency for this project under CEQA, as amended.

5. In approving the project on February 28, 2002, the LACMTA Board of Directors adopted the Final SEIS/SEIR for the Los Angeles Eastside Corridor (SCH No. 1999081061) and found that “The project will have a significant effect on the environment.”  Mitigation measures were made a condition of the approval of the project.  Findings were made pursuant to the provisions of CEQA.  An SOC was adopted for this project.

6. The Commission is a responsible agency for this project and has reviewed and considered the lead agency's Final SEIS/SEIR, NOD, and SOC.  We find these documents to be adequate for our decision-making purposes.

7. Safety, transportation and noise are within the scope of the Commission’s permitting process.

8. For the approved project, the lead agency identified environmental impacts related to safety, transportation and noise.

Conclusions of Law

1. With respect to significant impacts from safety, transportation and noise, we find that the lead agency adopted feasible mitigation measures where possible to substantially lessen the environmental impacts to a less-than-significant level.  We adopt these mitigation measures for purposes of our approval.  With respect to the significant and unavoidable environmental impacts, we find that LACMTA enumerated several significant benefits to justify project approval.  Therefore, we also adopt the SOC for purposes of our approval.

2. The Application is uncontested and a public hearing is not necessary.

3. The Application should be granted as set forth in the following order.

ORDER

IT IS ORDERED that:

1. Los Angeles County Metropolitan Transportation Authority (LACMTA) is authorized to construct, as part of LACMTA’s Eastside Corridor Light Rail Transit Line (ELRL) project, five new grade-separated highway-rail crossings.  LACMTA will construct two new ELRL tracks within the median of Third Street beneath and within the existing structures of State Route (SR) 60 Freeway westbound connector, SR-60 Freeway, Interstate (I) 710 Freeway southwest connector, and I-710 Freeway southeast connector and on an existing bridge structure above I-710 Freeway, in Los Angeles County, at the locations listed in this order and substantially as described and shown by plans attached to the Application and Appendix B attached to this order.

2. Clearances and walkways shall conform to all applicable Commission General Orders and the Manual on Uniform Traffic Control Devices as amended by the California Supplement.

3. In accordance with two Master Cooperative Agreements, State of California Department of Transportation and County of Los Angeles (County) separately and LACMTA shall bear construction and design costs of the project.  LACMTA shall bear the sole cost and expense to construct and maintain the tracks beneath the existing freeway and connector structures and upon the existing bridge structure above the I-710 Freeway.  The County shall bear the costs associated with the maintenance of the barriers along Third Street that prevent motor vehicles from accessing the tracks.

4. Within 30 days after completion of the work under this order, LACMTA shall notify the Commission’s Consumer Protection and Safety Division – Rail Crossings Engineering Section in writing, by submitting a completed standard Commission Form G (Report of Changes at Highway Grade Crossings and Separations), of the completion of the authorized work.

5. This authorization shall expire if not exercised within three years unless the Commission extends the time or if the parties do not comply with the above conditions.  The Commission may revoke or modify authorization if public convenience, necessity or safety so require.

6. The Commission grants the Application as set forth above.

7. Application 04-09-008 is closed.

This order becomes effective 30 days from today.

Dated September 22, 2005, at San Francisco, California.


MICHAEL R. PEEVEY



President


GEOFFREY F. BROWN


SUSAN P. KENNEDY


DIAN M. GRUENEICH


JOHN A. BOHN








               Commissioners

A P P E N D I X  A

ENVIRONMENTAL DOCUMENTS

[image: image1.png]FILED

MAR 0 1 2002
NOTICE OF DETERMINATION W  COUNTY CLERK

To: __)_(__ Office of Planning and Research From: Los Angeles County Metropohtan “91§,DEPUTY

1400 Tenth Street, Room 121 Transportation Authority

| Sacramento, CA 95814 o One Gateway Plaza
| Mail Stop 99-22-2
X County Clerk Los Angeles, CA 90012-2952

Los Angeles, California

12400 Imperial Highway

Norwalk, CA 90650
Subject: Filing of Notice of Determination in compliance with Sections 21108 and 21152 of the

Public Resources Code.

Project Title: Los Angeles Eastside Corridor Light Rail Transit Build Alternative Option B

State Clearinghouse Number: 1999081061 |
Lead Agency Contact Person: Ray Sosa Telephone:  (213) 922-3098
Project Location: City of Los Angeles; Los Angeles County, California‘

Project Description:

The Los Angeles Eastside Corridor Light Rail Transit Build Alternative Option B is a six mile, nine
station project which will be an extension of the under construction Pasadena Metro Gold Line. The
project extends from Union Station to Atlantic Boulevard in East Los Angeles, via Alameda Street, First
‘Street, Indiana Street, Third Street, and Pomona Boulevard.

This is to advise that the Los Angeles County Metropolitan Transportation Authonty has approved the
above described project on February 28, 2002 and has made the followmg determinations regarding the
above described project.

1. This project X (wnll) (will not) have a significant effect on the environment in that:

a. Temporary impacts during construction will occur with regards to parking losses, traffic
disruption, and sidewalk closures. MTA has identified mitigation measures to address these
impacts, however, it is possible that some impacts during construction cannot be completely
mitigated.

b. Tunneling during construction of subway segment or pile driving for the aerial segment may
result in destruction of some fossils. MTA will make every effort to ensure that fossil recovery
is maximized. |

c. Despite mitigation measures, temporary air quality, noise and vibration impacts are possible
‘during construction. Temporary visual impacts may also occur in the vicinity of Chavez/Soto
construction staging area if screening materials cannot prevent impacts on multi-story land uses.
Ten traffic intersections will be significantly impacted and cannot be fully mitigated.

e. Catenary system on the 15t Street Bridge will add to visual overhead clutter. However, no
historical features will be adversely affected.

f.  Exterior noise levels and moderate sound impacts adjacent to special trackwork may occur if
mitigation measures are not sufficient to eliminate impact. The MTA 1s commxtted to ensuring

pmse impacts are minimized. o
" ﬁ“ﬁ 17002 R - 00000179

CLERK

ASTRAR-E mEos’%?ngeles Eastside Corridor Light Rail Transit Build Alternative Option B Page 1 of 2





[image: image2.png]g. The project will require property acquisition and relocation of residents and businesses. There is
the possibility that some residents and businesses may have to be relocated outside of the
corridor.

2. X An Environmental Impact Report was prepared for this project pursuant to the provision of

CEQA.

___ A Negative Declaration was prepared for this project pursuant to the provisions of CEQA.
3. Mitigation measures X (were) __(were not) made a condition of the approval of the project.
4. Findings X (were) _ (were not) made pursuant to the provisions of CEQA
5. A Statement of Overriding Considerations X (was) __ (was not) adopted for this project.

This is to certify that the final EIR with comments and responses and record of project approval is
available to the General Public at:

Los Angeles County Metropolitan Transportation Authority
One Gateway Plaza

Mail Stop 99-22-02

Los Angeles, CA 90012

Contact: Ray Sosa

Date Received for Filing and Posting at OPR:

%A 3/1/62 /a/aé/ /Zm(/ae/

§7ig11 re’(Lead Agency) Titlé

Los Angeles Eastside Corridor Light Rail Transit Build Alternative Option B Page 2 of 2

00000179





[image: image3.png]NOTICE OF DETERMINATION

To: X Office of Planning and Research From: Los Angeles County Metropolitan
1400 Tenth Street, Room 121 Transportation Authority
Sacramento, CA 95814 " ay Plaza

X  County Clerk K, lks, CA 90012-2952
Los Angeles, California | : " | . |
12400 Imperial Highway i A

Norwalk, CA 90650

f‘l“

A [
- L* Lub7

. IE iR 'f\
Subject: Filing of Notice of Determmat'l in comphancé

Public Resources Code.

Wi

1bns 21108 and 21152 of the

Project Title: Los Angeles Eastside Corridor Light Rail Transit Build Alternative Option B

State Clearinghouse Number: 1999081061
Lead Agency Contact Person: Ray Sosa Telephone: (213) 922-3098

Project Location: City of Los Angeles: Los Angeles County, California

Project Description:

The Los Angeles Eastside Corridor Light Rail Transit Build Alternative Option B is a six mile, nine
station project which will be an extension of the under construction Pasadena Metro Gold Line. The
project extends from Union Station to Atlantic Boulevard in East Los Angeles, via Alameda Street, First
Street, Indiana Street, Third Street, and Pomona Boulevard.

This is to advise that the Los Angeles County Metropolitan Transportation Authority has approved the
above described project on February 28, 2002 and has made the following determinations regarding the
above described project.

1. This project X (will) __ (will not) have a significant effect on the environment in that:

a. Temporary impacts during construction will occur with regards to parking losses, traffic
disruption, and sidewalk closures. MTA has identified mitigation measures to address these
impacts, however, it is possible that some impacts during construction cannot be completely
mitigated.

b. Tunneling during construction of subway segment or pile driving for the aerial segment may
result in destruction of some fossils. MTA will make every effort to ensure that fossil recovery
1s maximized.

c. Despite mitigation measures, temporary air quality, noise and vibration impacts are possible
during construction. Temporary visual impacts may also occur in the vicinity of Chavez/Soto
construction staging area if screening materials cannot prevent impacts on multi-story land uses.

d. Ten traffic intersections will be significantly impacted and cannot be fully mitigated.

e. Catenary system on the 15t Street Bridge will add to visual overhead clutter. However, no
historical features will be adversely affected.

f. Exterior noise levels and moderate sound impacts adjacent to special trackwork may occur if
mitigation measures are not sufficient to eliminate impact. The MTA is committed to ensuring
noise impacts are minimized.

Los Angeles Eastside Corridor Light Rail Transit Build Alternative Option B Page 1 of 2





[image: image4.png]g. The project will require property acquisition and relocation of residents and businesses. There is
the possibility that some residents and businesses may have to be relocated outside of the
corridor.

2. X An Environmental Impact Report was prepared for this project pursuant to the provision of

CEQA.

A Negative Declaration was prepared for this project pursuant to the provisions of CEQA.
3. Mitigation measures X (were) _ (were not) made a condition of the approval of the project.
4. Findings X (were) __ (were not) made pursuant to the provisions of CEQA
5. A Statement of Overriding Considerations X (was) __ (was not) adopted for this project.

This is to certify that the final EIR with comments and responses and record of project approval is
available to the General Public at:

Los Angeles County Metropolitan Transportation Authority
One Gateway Plaza

Mail Stop 99-22-02

Los Angeles, CA 90012

Contact: Ray Sosa

Date Received for Filing and Posting at OPR:

//A 3/1/6

Sig'nWé Tead Agency)

Los Angeles Eastside Corridor Light Rail Transit Build Alternative Option B Page 2 of 2





A P P E N D I X  B

PLANS

[image: image5.jpg]dvANOA |
SNOULYAVA3S 30vH9 |

AVAIR 011 ® 09 1Y IS
133royd 147 30IS1SVI

e ™ e ™ ™

., oom% CER L oo
B el
Jid i iz
- Ly 783 - R
NOLLYLS YNOWOd i (4 ussa =
! =11V S
LA\ Y-52%-3+8 "ON 9nd0 (350408d {NOILVIS ¥hvian % i
W A0 AYMTIHS 09 H ==
—— 09 = I
el > === 7 |
FWE N %=
3 =)
S kLB
= * i i
R — [ T m = H W

i 1 | V=0Z7-38 "ON 2NdI (3S00¥d
i B! | { HOLOINNOD BM AVMIRM 09

a ‘v T NaWMo s -

¥=06%—3v8 'ON INdd q3IS0d0Yd
|13 43A0 ¥OLOINNOD 35 01—

[ |8-(8'%=3¥8 'ON INd2 GIS040¥d | ..
| QL) 3D HB LS GHE NO THTE |4

V=cgp—38 ‘ON ONdd, @S0d0¥d| )
HOLOINNOD 85 AVMIIUI OLL

NOLLYLS HVin-

0w o






[image: image6.jpg]Y-SZr—3r8 % I
V-0ZY=38 oD ‘dodd |
SNOUVAYVEIS 30V49
HOLOINNOO 6 ONV AVMI3M 09
103r0Yd 13 30iS1SY3

A 3305 {608
Lo R K0 ov-g Wiig—

¥=52%=358 "N 0N a350d0ud]
13 M0 AVHIRY 09)

HOLOINNOD BM AVMIFHA 09





[image: image7.jpg]V=SC—38 %
¥=0Z'¥-3¥8 ONdD "dOd
SNOLLYHYA3S 30V

Gt L e

e e p—e
e T T

TH08d HovaL

00+00C a,o.aNn 0092z 00+22€ a;e.m«n 00-22¢ o0ze 00-02¢C 00+8IC
v T T T T 7 T
2 3 0z
4 2
0£z
i ) SNAIMOF N33ML38 C
o FUONOD .8~ (03500
oz L 7 AY {124
s b=
052 W 052
= — :
£ & = /
oz + m = 0z
1 , = 00 3%
052 & T 082
P s !
V-52y-3¥8 ‘ON 3idd as0doud] /| z —~07%=3%8 ‘0N INdd_(350d0Yd 2 5 i
& AV 09 B HOLOINNOD BN AYMITA 09) = o
2 ; &
ole M 2 = 0b§
QY0¥ AIVHOO OL dVH—440 NO 09 SNONNLLNOD SHOLYINITIA il 5 w =
| ONV. SEHN0. 'SHILNTD XOVHL ALY S gl . S = =8 A
d30%3 YIILNIQ! S| SNISSONIHIAC, AV T ¥ 3
PAAE Y = § £y
| | Y3l NOT IV NOTLI3S

o

Y ST H)






[image: image8.jpg]V0o 7—3v8 BL8v—3r8 'VEE -8
oNdd 350d0¥d
SNOLLUVHYIS 30D
HOLOANNOD 35 & MS ONV Mg 0L
193r0¥d L 3qISLSYE |

INOD, 35t~

N
L3N
Sl

sspuoio
L A0 9ol

2ol [ V=05 7—3v8 0N 9D (3500
G 1o3nN00 35 AvHI o014

1 T

Lo 'Hgfﬁ "ON 0N, 0350d0ud

Gt

PR §

HOLDINNOD 8BS AVMIRAS OLL

G-13%—3v8 ON J0dd G350d0R
AVAMIIYA 0L ¥3AD 3901
i

1336 3 130 0N L LIS 5. IWL30 834 0T G0 OL 05 1Sk
MO AVIOOVAL 0 SIG HIOH LY SHOLVANTII] N 840
S






[image: image9.jpg]VOB ¥-3v8 '8L8'y-318 e
9Ndd A3S008d
SNOWVHYA3S 30V49
HOLIINNGD 35 % MS_ONY A 01~

193r0Nd L4 30IS1SV3
e —

e A o i
00+€9€ 00+29¢ 004198 004098 00+658 00+85C 00+25¢€ 00+95S D0+GEE 00+¥5€ 00+£5E 00+25¢
082 . . : - - ; : . : ; . sz
o ==t =
. ” I\\—Ml LT
082 = x 3 a
w i
082 / __ " Z
- = = Db
= = : =
ot g : 1,
=] % b - 2 3
o & 2 -
ic = i : 13
Lo s I : e
”’e <W 148
| = o %
OEE - pee
i / . 7 g
O I y-3v8 ON 010 G35008 g e
010300 35 VM3 011 [ | :
058 = =5 = = pse
1 . F VTG =378 ON INd), 03504059
= i {5 3 " 0193NN0D WS AVNTI 01 | - !

HOLIINNOD 35 AYMI3d] 0!

T et s






[image: image10.jpg]8-L8'7-3¥8 ONdD (3SOJ0Nd
NOLV¥Y3S 30v¥9

AVMIIYS OLL-1
103royd 147 301s1sv3

NYd

NOLLD3S TVOIdAL L 1330S 9 Tivida

3 L I33HS § .:Smad

ST
2
SO=FT
ey

S BA R

i
Jwwaos

ey 5





[image: image11.jpg]Z6%-3¢8 ON INdD (3S0d0Yd
Wid WNOIS DNEL |
QHO4/0UE
ONISSOHD JAYHO-1Y L]
103r0Hd 147 301S1SV3

“6Z0rE0-+0 YOI W pire 710-60-£0 vaneanddy u





202308  
- 1 -

- 10 -


