ATTACHMENT A

Infrastructure Projects Subject to Settlement

| Infrastructure Projects Subject to Settlement |  |  |  |  |
| --- | --- | --- | --- | --- |
| District | Year | PID | Advice Letter Cap | Description |
| Chico | 2007 | 11257 | $ 225,000 | SCADA improvements at various stations |
| Chico | 2008 | 16713 | $ 798,295 | Flat-to-meter conversion |
| Chico | 2008 | 16923 | $ 667,800 | Drill and develop a new well |
| Chico | 2008 | 17002 | $ 938,300 | Main replacement |
| Chico | 2008 | 17108 | $ 679,900 | Equip a new well on Springfield Drive |
| Chico | 2009 | 17098 | $ 677,200 | Equip a new well at station 104 |
| Chico | 2009 | 17188 | $ 730,475 | Flat-to-meter conversion |
| ELA | 2008 | 16074 | $ 2,460,800 | Transmission line from a new well to the distribution system |
| ELA | 2008 | 16077 | $ 1,362,500 | New well and pump house |
| ELA | 2009 | 18196 | $ 1,012,800 | Iron and Manganese treatment at Sta. 22 |
| ELA | 2009 | 18197 | $ 1,911,200 | Iron and Manganese treat., Sta. 51 |
| MPS | 2007 | 11519 & 11521 | $ 3,223,700 | Bayshore Customer and Operations Center |
| MPS | 2009 | 17218, 17241 & 17244 | $ 874,300 | Lot #1: New well - Acquire land, drill & develop well, equip, construct shelter and site improvements |
| MPS | 2009 | 17219, 17242 & 17245 | $ 874,300 | Lot #2: New well - Acquire land, drill & develop well, equip, construct shelter and site improvements |
| MPS | 2009 | 17220, 17243 & 17246 | $ 874,300 | Lot #3: New well - Acquire land, drill & develop well, equip, construct shelter and site improvements |
| SLN | 2008 | 15785 | $ 1,281,200 | New Well |
| SLN | 2009 | 17009 | $ 191,900 | Install Ion Exchange Equipment on the new well. |
| STK | 2007 | 16025 | $ 1,215,000 | New Customer Service Center |
| STK | 2008 | 16821 | $ 132,085 | Modifications at Sta. 51-01 or Sta. 70-01 to reduce arsenic levels |
| STK | 2009 | 16834 | $ 178,500 | Modify Well to Reduce Arsenic. |
| STK | 2009 | 17203 | $ 795,000 | Construct well |
| VIS | 2009 | 16776 | $ 1,385,555 | New well at Sta. 95 |
| VIS | 2009 | 16782 | $ 1,496,800 | New well at Mill Creek site |

(END OF ATTACHMENT A)