PUBLIC UTILITIES COMMISSION OF THE STATE OF CALIFORNIA

| Consumer Protection and Safety Division Rail Transit and Crossings Branch Rail Crossings Engineering Section | RESOLUTION SX-100 Date: November 10, 2011 |
| --- | --- |

R E S O L U T I O N

RESOLUTION GRANTING THE EXPOSITION METRO LINE CONSTRUCTION AUTHORITY AUTHORIZATION PURSUANT TO COMMISSION GENERAL ORDER 164-D TO CONSTRUCT 16 NEW AT-GRADE AND 11 GRADE-SEPARATED HIGHWAY-LIGHT RAIL TRANSIT CROSSINGS AS PART OF THE EXPOSITION CORRIDOR LIGHT RAIL TRANSIT PROJECT-PHASE 2 LOCATED IN THE CITIES OF LOS ANGELES AND SANTA MONICA, LOS ANGELES COUNTY.

# Summary

This resolution grants Exposition Metro Line Construction Authority  authorization pursuant to Commission General Order  164-D to construct 16 new at-grade and 11 grade-separated highway-light rail transit crossings as part of the Exposition Corridor Light Rail Transit Project-Phase 2 located in the Cities of Los Angeles and Santa Monica, Los Angeles County.

Background

The Exposition Metro Line Construction Authority (Expo Authority), acting for and on behalf of the Los Angeles County Metropolitan Transportation Authority (LACMTA), is charged with planning and constructing the Exposition Corridor Light Rail Transit Project.  The project is a light rail transit extension that, when complete, will provide public transit service between downtown Los Angeles and the City of Santa Monica.  Phase 1 of the project, an 8.5-mile segment from downtown Los Angeles to Culver City, has received Commission approval and is under construction.

The Exposition Corridor Light Rail Transit Project-Phase 2 (Expo Phase 2) will extend approximately 6.7 miles from the terminus of Phase 1, at the Venice/Robertson/Washington aerial station in Culver City, to the downtown area of City of Santa Monica.

In lieu of filing a Formal Application for Commission authority for the subject crossings, Expo Authority is seeking authorization under the provisions of Commission General Order (GO) 164-D, titled “Rules and Regulations Governing State Safety Oversight of Rail Fixed Guideway Systems.” GO 164-D Section 10, Requirements for At Grade Rail Crossings, provides rules for authorizing grade crossings on fixed guideway systems.

Expo Authority, per the requirements of Section 10 of GO 164-D, provided a Final Draft Rail Crossing Hazard Analysis Report (RCHAR). The RCHAR identified potential hazards at each of the proposed crossings and proposed mitigation measures to address each hazard.  The proposed mitigation measures include modifications to traffic signals, installation of automatic warning devices for vehicles and pedestrians, signage, pavement markings, fencing and railings to channelize pedestrians along the appropriate paths of travel, and vehicle lane and median configuration, among other items.  The RCHAR contains preliminary engineering designs and, identified potential hazards and corresponding mitigation measures for each proposed crossing location.  The submitted RCHAR upon which the Staff recommendations are based can be found at the following link:  http://docs.cpuc.ca.gov/PUBLISHED/Graphics/143798.pdf

The RCHAR and preliminary final engineering designs submitted by Expo Authority were developed in consultation with the Commission’s Rail Crossings Engineering Section (RCES) staff and representatives from the City of Los Angeles’ Department of Transportation, and the City of Santa Monica, after field diagnostics of each location and further exchanges of data and information.

# Discussion

By Letter of Transmittal dated March 11, 2011, the Expo Authority provided finalized conceptual engineering plans and a hazard analysis report requesting Commission authorization to construct 27 highway-light rail transit crossings (crossings) as part of its Expo Phase 2 project.

Expo Phase 2 will extend westward to the City of Santa Monica from the Culver City Station (Phase 1) and run along the old Pacific Electric Railway Exposition right-of-way until it reaches the intersection of Colorado Avenue and 17th Street, where it will transition into a street-running alignment. The street-running alignment will continue down the center of Colorado Avenue to the terminus just west of the 4th Street and Colorado Avenue intersection in downtown Santa Monica.

The Expo Phase 2 project will operate light rail vehicles at a maximum frequency of 2.5-minute intervals during morning and evening peak hours with train operations commencing at approximately 4 AM and continuing until approximately 2 AM seven days a week, consistent with LACMTA light rail system hours of operation.

The Expo Phase 2 project requires construction of 27 new crossings of which 11 are grade separated, while the remaining 16 are proposed at-grade.  Nine of the at-grade crossings are located on exclusive right-of-way and will cross existing roadways.  These crossings will be equipped with the following warning devices:

- Commission Standard 9 (flashing light signal assembly with automatic gate arm) installed in advance of the crossing;

- Commission Standard 9E (Standard 9 used as an exit gate) installed on the departure side of the crossing;

- Pedestrian gate (Standard 9 with shortened automatic gate arm) installed on all sidewalk approaches to the crossings; and

- Swing gates and fencing to channelize pedestrians to the crossing locations.

The remaining 7 at-grade crossings are located on semi-exclusive right-of-way.  They are oriented in a street-running alignment down the center of Colorado Avenue in downtown Santa Monica.  Each of these crossings is an existing street intersection through which the light rail system will pass.  These crossings will be equipped with the following warning devices:

- Traffic signals at each intersection to control vehicular and pedestrian traffic;

- Dedicated train signals at each intersection to control the light rail train movements;

- Active “TRAIN” Light Emitting Diode warning signs to warn of approaching light rail trains.

Table 1 below contains a summary of the proposed crossings with relevant information for each.

Table 1:  Expo Phase 2 Crossing Information

|  | Street/Crossing | City | Proposed CPUC Crossing No. | Orientation | Warning Devices ** |
| --- | --- | --- | --- | --- | --- |
| 1 | Venice/Robertson | Los Angeles | 84S-107.50-B | Grade-Separated |  |
| 2 | Bagely Ave | Los Angeles | 84S-107.90 | At-Grade | 9, 9E, Ped Gates |
| 3 | National/Palms | Los Angeles | 84S-108.30-B | Grade-Separated |  |
| 4 | Motor Ave | Los Angeles | 84S-108.70-B | Grade-Separated |  |
| 5 | I-10 Freeway | Los Angeles | 84S-108.90-A | Grade-Separated |  |
| 6 | Overland Ave | Los Angeles | 84S-109.50 | At-Grade | 9, 9E, Ped Gates |
| 7 | Westwood Blvd | Los Angeles | 84S-109.80 | At-Grade | 9, 9E, Ped Gates |
| 8 | Military Ave | Los Angeles | 84S-110.10 | At-Grade | 9, 9E, Ped Gates |
| 9 | Sepulveda Blvd | Los Angeles | 84S-110.30-B | Grade-Separated |  |
| 10 | Sawtelle Blvd | Los Angeles | 84S-110.50-B | Grade-Separated |  |
| 11 | Pico Blvd | Los Angeles | 84S-110.70-B | Grade-Separated |  |
| 12 | Barrington Ave | Los Angeles | 84S-111.10 | At-Grade | 9, 9E, Ped Gates |
| 13 | Bundy Dr | Los Angeles | 84S-111.40-B | Grade-Separated |  |
| 14 | Centinela Ave | Santa Monica | 84S-111.60-B | Grade-Separated |  |
| 15 | Stewart St | Santa Monica | 84S-112.10 | At-grade | 9, 9E, Ped Gates |
| 16 | 26th St | Santa Monica | 84S-112.40 | At-grade | 9, 9E, Ped Gates |
| 17 | Cloverfield Blvd | Santa Monica | 84S-112.50-B | Grade-Separated |  |
| 18 | Olympic Blvd | Santa Monica | 84S-112.60-B | Grade-Separated |  |
| 19 | 20th St | Santa Monica | 84S-112.80 | At-Grade | 9, 9E, Ped Gates |
| 20 | 19th St | Santa Monica | 84S-112.90 | At-Grade | 9, 9E, Ped Gates |
| 21 | 17th St/Colorado | Santa Monica | 84S-113.00 | At-Grade | Traffic Signals |
| 22 | 14th St/Colorado | Santa Monica | 84S-113.20 | At-Grade | Traffic Signals |
| 23 | 11th St/Colorado | Santa Monica | 84S-113.50 | At-Grade | Traffic Signals |
| 24 | Lincoln/Colorado | Santa Monica | 84S-113.70 | At-Grade | Traffic Signals |
| 25 | 7th St/Colorado | Santa Monica | 84S-113.80 | At-Grade | Traffic Signals |
| 26 | 6th St/Colorado | Santa Monica | 84S-113.85 | At-Grade | Traffic Signals |
| 27 | 5th St/Colorado | Santa Monica | 84S-113.90 | At-Grade | Traffic Signals |

** 9 = Commission Standard 9 (flashing light signal assembly with automatic gate arm); 9E = Commission Standard 9 used as an exit gate; Ped Gate = Commission Standard 9 with shortened gate arm for Pedestrians on sidewalks; Traffic Signals = Used at intersections on street-running segment.

Commission’s Rail Crossings Engineering Section Staff Review

RCES staff worked very closely with Expo Authority to review the locations of the proposed crossings and any safety concerns relating to at-grade crossing designs.  The following serves as a project timeline as it relates to development of the RCHAR, preliminary engineering designs, and RCES staff safety concerns:

09/13/2007:	Project Briefing Meeting - Expo Authority presented RCES & Rail Transit Safety Section (RTSS) staff with a Project overview and alternative alignments under consideration in its Draft Environmental Impact Report (EIR).

07/14/2008:	Technical Advisory Committee Meeting - RCES & RTSS staff attended meeting with other stakeholder agencies where Expo Authority 	briefed attendees on status of its Draft EIR preparation.

01/27/2009:	Expo Authority’s Draft EIR for its Expo Phase 2 Project is

circulated for public comment.

03/27/2009:	RCES staff submitted comments to Expo Authority’s Draft EIR noting safety concerns related to at-grade crossings.

07/02/2009:	RCHAR Scoping Meeting - RCES & RTSS staff met with Expo Authority and its consultants to discuss: (1) RCES staff safety concerns in its comments to Draft EIR; (2) Expo Authority’s desire to comply with the RCHAR option in GO 164-D to obtain Commission approval for crossings in the Expo Phase 2 project; and (3) Discuss development of the RCHAR to address potential hazards and possible mitigations.

09/30/2009:	Office Meeting/Workshop #1 – RCES staff, Expo Authority, LACMTA, and City of Los Angeles Department of Transportation (LADOT)  met to review initial draft of RCHAR and assist in identifying additional 	potential hazards and possible mitigation measures.   Preliminary engineering crossing designs were also reviewed and RCES staff provided comments on potential design changes.

11/16/2009:	Expo Authority provided written response to RCES staff comments to the Expo Phase 2 Draft EIR. Comments consisted of a briefing on project changes and status of ongoing hazards analysis. Expo Authority requested continued RCES participation and guidance in development of RCHAR and preliminary engineering designs.

12/02/2009:	RCES staff responded to Expo Authority’s letter dated 11/16/2009,

affirming its commitment to continued consultation as part of our

regulatory safety oversight responsibilities, and assisting in the

analysis of identifying potential hazards and possible mitigations.

12/10/2009:	Office Meeting/Workshop #2 – RCES staff, Expo Authority, LACMTA, and LADOT met to review draft RCHAR and engineering designs for crossings in City of Los Angeles.

12/11/2009:	Office Meeting/Workshop #3 – RCES staff, Expo Authority, LACMTA and City of Santa Monica met to review draft RCHAR and engineering designs for crossings in City of Santa Monica.

02/05/2010:	Expo Authority adopted a Notice Of Determination in certifying its

Final EIR, including a Statement of Overriding Considerations.

06/09/2010:	Expo Authority submitted Draft RCHAR to RCES staff for review and preparation of field diagnostic meetings.

07/27/2010:	Pre-Diagnostic Meeting #1, RCES staff, Expo Authority and LADOT met to review the designs for proposed grade crossings in City of Los Angeles.

07/29/2010:	Pre-Diagnostic Meeting #2, RCES staff, Expo Authority and City of

Santa Monica met to review the designs for proposed grade

crossings in City of Santa Monica.

08/02/2010:	Field Diagnostic Meeting #1, RCES staff, Expo Authority and LADOT conducted a field evaluation of each proposed crossing in City of Los Angeles.

08/04/2010:	Field Diagnostic Meeting #2, RCES staff, Expo Authority and City of Santa Monica conducted a field evaluation of each proposed

crossing in City of Santa Monica.

11/12/2010:	RCES staff provided Preliminary Recommendations, in accordance with the requirements of GO 164-D, to Expo Authority’s RCHAR and engineering designs. RCES did not object to 10 proposed grade-separated, and 14 proposed at-grade crossings.  RCES did ask that 3 proposed at-grade crossings be evaluated further for either closure or grade-separation.

01/07/2011:	Expo Authority responded to RCES staff accepting the Preliminary

Recommendations on the 10 grade-separated and 14 at-grade

crossings.  Expo Authority agreed to investigate the 3 crossings

identified by RCES staff for closure or grade-separation by following up with the respective Cities.

03/11/2011:	Expo Authority submitted Final Draft RCHAR incorporating

changes to the 3 at-grade crossings that satisfactorily address

RCES staff’s safety concerns.

04/01/2011:	Expo Authority submitted revisions to its Final Draft RCHAR

indicating a change to grade-separate the Sepulveda Blvd. crossing

in City of Los Angeles.

04/22/2011:	RCES staff & Expo Authority discussed I-10 Freeway crossing preliminary engineering design and failure to meet GO 143-B clearance requirements. Expo Authority requested removal of crossing from consideration for approval. RCES staff informed Expo Authority that approval for the I-10 Freeway crossing can be made by formal application once the design complies with applicable Commission General Orders.

05/06/2011:	Consumer Protection and Safety Division 	sent a letter summarizing RCES staff teleconference of April 22, 2011 with Expo Authority regarding the I-10 Freeway crossing preliminary engineering design not meeting GO 143-B clearance requirements which was discovered as part of Commission’s RTSS staff’s review of the Expo Phase 2 System Safety Certification. RTSS staff reviewed the current configurations of the I-10 Box Structure and the proposed design drawings, given to LACMTA by Expo Authority and confirmed the current I-10 Box Structure cannot accommodate dual tracks and meet the GO 143-B clearance requirements. All designs included in the RCHAR must conform to engineering designs included and comply with all applicable Commission General Orders.

05/20/2011:	Expo Authority responded to the Consumer Protection and Safety Division letter regarding the I-10 Box Structure not meeting the GO 143-B clearance requirements, since the Expo Authority is still working out the detailed design of the structure and will request, pursuant to Go 164-D, Section 10.9 to file a formal application for this one crossings. Expo Authority intends to work closed with LACMTA, and RCES staff in developing a design that meets all necessary clearance requirements for the I-10 Box Structure.

08/17/2011:	Expo Authority submits revised I-10 Freeway crossing preliminary engineering design that complies with GO 143-B clearance requirements and all other applicable Commission General Orders. Expo Authority requests that the I-10 Freeway crossing be once again included for authorization.

As preliminary final designs, minor adjustments may be necessary for actual field construction and installation, and therefore RCES is recommending the Commission require final design plans be submitted to RCES by Expo Authority prior to construction at that location.

Environmental Review

As a responsible agency under the California Environmental Quality Act (CEQA), the Commission must consider the lead agency’s environmental documents and findings in regards to safety, transportation and noise before acing on or approving this project. The Expo Authority is the lead agency for this project.

In accordance with CEQA, the Expo Authority prepared an environmental document titled Exposition Corridor Transit Project Phase 2 Final Environmental Impact Report (FEIR), dated December 2009.  The FEIR identified environmental impacts and associated mitigation measures related to the Expo Phase 2 Project.

Expo Authority adopted a Notice of Determination (NOD) in certifying the FEIR, State Clearinghouse No. 2007021109.  The NOD and FEIR were received by the State Clearinghouse on February 5, 2010, and indicated that the project will have a significant effect on the environment. As a consequence, mitigation measures were made a part of the approval. Because there were several impacts that could not be fully mitigated, a Statement of Overriding Considerations (SOC) was adopted in approving the project.  The FEIR indicated that impacts to safety, transportation, and noise can be mitigated to less-than-significant levels through the implementation of the mitigation measures.  Other impacts which could not be mitigated to less-than-significant levels relate to temporary impacts to air quality during the construction period, and permanent visual impacts relating to the grade-separation structures.

The Commission reviewed and considered the lead agency’s FEIR and finds, where feasible, Expo Authority adopted mitigations to reduce the impacts to less-than-significant levels, and that remaining significant impacts were lessened to the extent possible through adoption of additional mitigations.  The Commission finds the FEIR, NOD, and SOC adequate for our decision-making purposes.

# NOTICE

On September 26, 2011, this Resolution was published on the Commission’s Daily Calendar.

# COMMENTS

The draft resolution of the Consumer Protection and Safety Division in this matter was mailed in accordance with Section 311 of the Public Utilities Code and Rule 14.5 of the Commission’s Rules of Practice and Procedure.  Numerous comments were received both in support and opposition.

Comments in support of SX-100

Twenty-eight individual comments supporting adoption of Resolution SX-100 were received, in addition to a petition of support containing 312 signatures.

Letters of support from the following politicians and organizations were also received:

- State Assemblywoman Julia Brownley, 41st District

- Jaime de la Vega, General Manager, City of Los Angeles Department of Transportation

- John M. Nachbar, City Manager, City of Culver City

- Los Angeles County Board of Supevisor, Zev Yaroslavsky, 3rd District, and Chairman of the Exposition Light Rail Authority

- State Senator Ted W. Lieu, 28th District

- The Sierra Club, Angeles Chapter

- Los Angeles Area Chamber of Commerce

- Friends 4 Expo Transit

- Antonio R. Villaraigosa, Mayor, City of Los Angeles

Comments opposed to SX-100

Two individual comments in opposition to SX-100 were received.  These two individual comments cite general concern for traffic impacts at the intersection of Stewart Street and Olympic Boulevard with the at-grade crossing of Stewart Street proposed just south of Olympic Boulevard.

United Community Associations (UCA), a community organization composed of residents from the communities through which the Expo Phase 1 segment is being constructed, also filed opposing comments:

- Were the primary party of opposition in proceedings addressing Expo Phase 1 Project (Downtown LA to Culver City) in 2010

- Asserts RCES has not provided Commission with accurate/wise information or guidance

- Criticized staff for recommending Commission approval of Expo Phase 1 at-grade crossings

- Raises concern over lack of due process to the community surrounding the Expo Phase 2 Project

- Asks PUC to require Expo Authority to correct its EIR with the deficiencies remediated

Neighbors for Smart Rail (NFSR), a community organization composed of residents from the Cheviot Hills community through which the current Expo Phase 2 Project is planned, also submitted opposing comments:

- Filed suit in L.A. Superior Court challenging adequacy of FEIR

- States EXPO Authority made significant changes to Project after certification of FEIR that result in new impacts related to safety, traffic and noise

  - I-10 Box – impacts of physical changes to existing structure

  - Street closures in Santa Monica (RCHAR) – 15th, 16th, Euclid & 12th, 10th, 9th, 5th not included in FEIR

- States New information now available

  - Casden Sepulveda Project & Sepulveda Grade Sep – Expo Authority didn’t account for cumulative impacts of this project

- Asserts that PUC as a responsible agency (CEQA) must prepare a Supplemental EIR adopting mitigations to address new impacts based on changes and new information

  - Compel grade separations at Overland Ave, Westwood Blvd & Sepulveda Blvd (located next to residences & schools)

- States PUC should not approve grade separation of Sepulveda Blvd due to inadequate study in FEIR

The Commission has reviewed and considered the comments received and makes no changes to the resolution other than to reflect the receipt of the comments.

# Findings

- Section 10 of GO 164-D provides rules for authorizing at-grade crossings of fixed guideway systems, such as the Expo Authority’s Expo Phase 2 Project.

- Expo Authority, by letter dated March 11, 2011, requested authorization, pursuant to GO 164-D, to construct 17 at-grade and 10 grade-separated highway-light rail transit crossings as part of its light rail extension project.

- Expo Authority, by letter dated April 1, 2011, revised its requested authorization, pursuant to GO 164-D, to grade-separate an additional crossing resulting in a request to construct 16 at-grade and 11 grade-separated highway-light rail transit crossings as part of its light rail extension project.

- RCES staff has reviewed the Final Draft Rail Crossing Hazard Analysis Report and preliminary final engineering designs for the crossings submitted by Expo Authority. RCES staff recommends the Commission approve the project crossings, including 16 at-grade and 11 grade-separated crossings.

- As preliminary final designs, minor adjustments to the exact location and placement of the various warning devices and other crossing treatments for the at-grade crossings are to be expected, and the Expo Authority should be required to submit the final crossing design plans to the Commission’s RCES prior to beginning construction at that location.

- RCES staff recommends that this resolution be adopted.

# THEREFORE, IT IS ORDERED that:

- Pursuant to Commission General Order 164-D, Section 10.6, the Exposition Metro Line Construction Authority is authorized to construct the 11 grade-separated and 16 at-grade crossings, as identified in Table 1 of this Resolution.

- The traffic control devices at the 9 at-grade crossings located on exclusive right-of-way shall be Commission Standard 9 warning devices (flashing light signal assembly with automatic gate arm), pedestrian gates with swing gates, and fencing to channelize pedestrians.  The traffic control devices at the 7 at-grade crossings located on the semi-exclusive right-of-way (street-running) at existing street intersections shall be traffic signals, dedicated train signals, and active “TRAIN” Light Emitting Diodes (LED)  warning signs.

- The designs and further treatments at the crossings and along the exclusive and semi-exclusive rights-of-way shall be in accordance with the Final Draft Rail Crossing Hazard Analysis Report submitted March 11, 2011, and supplemented on April 1, 2011.

- The Exposition Metro Line Construction Authority shall provide the Commission’s Consumer Protection and Safety Division – Rail Crossings Engineering Section finalized engineering crossing designs prior to commencement of construction activities. The Commission’s Rail Crossings Engineering Section will evaluate conformance with crossing designs approved by this Resolution.

- The Exposition Metro Line Construction Authority shall comply with all applicable rules, including Commission General Orders and the California Manual on Uniform Traffic Control Devices.

- The Exposition Metro Line Construction Authority shall notify the Commission’s Consumer Protection and Safety Division – Rail Crossings Engineering Section at least 30 days prior to opening the crossings.  Notification should be made to rces@cpuc.ca.gov .

- Within 30 days after completion of the work under this order, the Exposition Metro Line Construction Authority shall notify the Commission’s Consumer Protection and Safety Division – Rail Crossings Engineering Section in writing, by submitting a completed Commission Standard Form G (Report of Changes at Highway Grade Crossings and Separations), of the completion of the authorized work.  Form G requirements and forms can be obtained at the CPUC web site Form G page at http://www.cpuc.ca.gov/formg .  This report may be submitted electronically to rces@cpuc.ca.gov  as outlined on the web page.

- This authorization shall expire if not exercised within three years unless time is extended or if the above conditions are not satisfied.  Authorization may be revoked or modified if public convenience, necessity, or safety so require.

- A request for extension of the three-year authorization must be submitted to the Commission’s Consumer Protection and Safety Division – Rail Crossings Engineering Section at least 30 days before the expiration of that period.

This resolution is effective today.

I certify that the foregoing resolution was duly introduced, passed, and adopted by the Commission at its regularly scheduled meeting on November 10, 2011.  The following Commissioners voted favorably thereon:

___/s/   PAUL CLANON_________

PAUL CLANON Executive Director

- MICHAEL R. PEEVEY

President

TIMOTHY ALAN SIMON

MICHEL PETER FLORIO

CATHERINE J. K. SANDOVAL

MARK J. FERRON

Commissioners