Resolution T-17348

 

CD/AJ1


 

Resolution T- 17322

DRAFT                                     

CD/GVC
Resolution T-17348



CD/AJ1





Date of Issuance:   November 14, 2011

PUBLIC UTILITIES COMMISSION OF THE STATE OF CALIFORNIA

	Communications Division
	RESOLUTION T- 17348

	Carrier Oversight and Programs Branch 
	November 10, 2011


R E S O L U T I O N
Resolution T- 17348 Approval of Funding for the Grant Application of Frontier Communications of the Southwest, Inc. (U-1026-C), from the California Advanced Services Fund (CASF) Amounting to $95,919.20 for the Alpine Underserved Broadband Project

____________________________________________________________

Summary

This Resolution adopts funding amounting to $95,919.20 from the California Advanced Services Fund (CASF) for the CASF grant application of Frontier Communications of the Southwest, Inc. (Frontier) for its Alpine Underserved Broadband Project.  The project will extend high-speed internet service to 44 square miles covering several towns in Alpine county.
Background

On December 20, 2007, the Commission approved Decision (D.) 07-12-054 which established the two-year CASF program to provide matching funds of up to 40% of the total project costs for the deployment of broadband infrastructure in unserved and underserved areas in California.
 Resolution T-17143, approved on June 12, 2008, adopted the application requirements, scoring criteria for the award of funds, and a prescribed timeline for other filings and notifications including a projected Commission Meeting date for final approval of award(s).  

Notice/Protests 

Communications Division (CD)  staff posted the proposed area project map, census block groups (CBGs) and zip codes lists by county for the Frontier Alpine project on the Commission’s CASF website page under “Pending New CASF Applications to Offer Broadband as of September 19, 2011.” CD received no challenges to the proposed project areas.

Discussion
This Resolution adopts CD’s recommended CASF funding award of $95,919.20 for the Alpine project. This award represents 40% of the total project cost of $239,798. Key information on the project is on page A-1 of Appendix A.  Shapefiles and map of the proposed project can be found on pages A-2 and A-3 of Appendix A, respectively.  

Project Overview

On January 24, 2011, Frontier, an incumbent local exchange carrier (ILEC), submitted an application for CASF funding in underserved areas in Alpine County.  Frontier has been a provider of local exchange service in California for the past 75 years.   Aside from local exchange service, it also provides high-speed internet service, long distance and enhanced services.  

The proposed Alpine broadband project area is an underserved area that currently does not have access to any wireline broadband availability; it only has pocket areas with wireless broadband availability with speeds of less than 3 mbps.  The proposed Alpine broadband project is intended to extend high-speed internet service over a 44 square mile area through the expansion of Digital Subscriber Line (DSL) deployment into the more remote areas of Frontier’s rural exchanges.  This expansion will involve the addition of DSL capability for 623 households in the Markleeville, Woodfords, Paynesville, Fredericksburg and surrounding areas of Alpine County through the addition of three new Adtran DSLAMs.  The CBGs impacted by the project are: 060030100001 and 060030100002.

Frontier has targeted these areas for broadband deployment because of the existence of customer demand and because it determined the project is economically feasible with the assistance of the 40% CASF grant of $95,919.20 to match Frontier’s funding of $143,878.80.   

When completed, the project will reach an estimated 623 households at speeds of 3 megabits per second (mbps) download and 1 mbps upload.  Frontier initially estimates the project would yield 381 potential subscribers in the proposed area.   

Frontier has committed to a broadband pricing plan for one-year starting from the beginning date of service under the following terms:

	DSL w/Access Line
	Non-contract
	Customer Contract (1 or 2 year)
	

	Installation (one-time)
	$134.99 
	$34.99 
	

	DSL Service Monthly
	39.99
	35.99
	

	Modem Fee Monthly
	6.99
	6.29
	

	Security Software Monthly
	2.99
	2.69
	optional

	Early Termination Penalty
	N/A
	200.00
	


The customer is required to purchase a dial tone line in conjunction with DSL for the above pricing.

	Stand-alone DSL
	Non-contract
	Customer Contract (1 or 2 year)
	

	Installation (one-time)
	$134.99 
	$34.99 
	

	DSL Service Monthly
	49.99
	47.49
	

	Modem Fee Monthly
	6.99
	6.64
	

	Security Software Monthly
	2.99
	2.84
	optional

	Early Termination Penalty
	N/A
	200.00
	


The purchase of a modem is required with DSL service.  Security software is mandatory with month-to-month pricing and optional with a price protection plan (contract).  Several bundled service options are available which may significantly lower the monthly price of the DSL offering and reduce or waive the installation charge.   In addition, occasional promotional discounts are offered.

Project Qualification

To qualify under the CASF program, the applicant is required to submit proof that the area is unserved or underserved by submitting shapefiles of the proposed project.  CD reviews the submitted shapefiles by comparing them with United States 2010 Census data and the revised June 30, 2010, California Broadband Availability maps.  Once the area is found to be eligible either as an unserved or underserved area, CD staff evaluates all other information submitted by the applicant to determine if the project meets the requirements as outlined in Resolution T-17143.  Other information reviewed include: proof of a Certificate of Public Convenience and Necessity (CPCN) from the Commission; descriptions of current and proposed broadband infrastructure; potential subscriber size and household incomes; project construction schedule; project budget; proposed pricing and commitment period for new subscribers; and financial qualifications of the applicant.  

As an initial step in the review of Frontier’s application, CD checked the CBGs as submitted in the project application and corrected the CBGs as submitted to conform to the 12-digit format and the 2010 Census.  Frontier agreed with these adjustments.  Also, since the application was submitted back in January 24, 2011, CD requested an updated proposed project budget and deployment schedule to confirm if the information was still accurate.  Frontier submitted an updated proposed project budget and deployment schedule.  The proposed project budget slightly changed to take into account the latest cost of the DSLAM equipment and labor which drove the requested amount of CASF funds to be $95,919.20 instead of $93,552.  The deployment schedule was also appropriately updated to have a project start date of November 2011 instead of March 2011. 

CD then published the CBGs, zip codes, and map of the proposed project on the CASF Commission’s CASF website page under “Pending New CASF Applications to Offer Broadband as of September 19, 2011”  to afford interested parties the opportunity to challenge the proposed project areas.  CD received no challenges.   CD proceeded to evaluate the application with respect to the speed, service area, the applicant’s commitment and ability to fund 60% of the project cost, the price commitment period, and the deployment schedule.   CD found that the Alpine project meets CASF funding requirements with respect to the following factors:

· Speed – the proposed speed offering of 3 mbps download and 1 mbps upload complies with the benchmark set by the Commission

· Service area- is determined to be underserved and covers 44 square miles

· Matching Funds of 60% of project cost – the applicant has certified that the matching funds will come from their capital budget; the submitted balance sheet, income and cash flow statements show that the applicant has the financial capability to do so

· Price commitment period- the applicant has committed to a pricing plan of one year as required 

· Deployment schedule – the project will be completed within 5 months, well within the 24 month period construction timeline required

Based on its review, CD determined that Frontier’s grant application qualifies for funding as an underserved area and meets the requirements of Resolution T-17143.  CD recommends Commission approval of CASF funding for Frontier’s Alpine project.

Compliance Requirements

The Application Requirements and Guidelines on the awarding of CASF Funds set forth in Resolution T-17143 provide that a Performance Bond is not required if 60% of the total project costs come from the applicant’s capital budget and is not obtained from outside financing sources.  In its application, Frontier certified that 60% of the total project costs will come from its existing capital budget.  Therefore, a performance bond is not required for this project.

Frontier should comply with all guidelines, requirements, and conditions associated with the granting of CASF funds as specified in Resolution T-17143 such as compliance with the California Environmental Quality Act (CEQA) and the submission of FCC Form 477, among others.

For purposes of CEQA review, Frontier has provided the Commission with construction plans for the Alpine Underserved project area.  DSLAM cabinets and equipment will be installed in existing Frontier sites with some trenching between the new and existing DSLAM cabinet sites.  Accordingly, this project meets the criteria of the CEQA categorical exemption for minor alterations to land (CEQA Guidelines § 15304 G.)  Thus, the Commission is not required to conduct an environmental review pursuant to CEQA before approving this project.  
Payments to CASF Recipients

Submission of invoices from and payments to Frontier shall be made in accordance with Section IX of Appendix A of Resolution T-17143 and according to the guidelines and supporting documentation required in Resolution T-17143.

Payment to Frontier shall essentially follow the process adopted for funds created under Public Utilities Code §270.  The following table describes the timeline for processing CASF payments.

	Event
	Payment Cycle 1

(Day/Month)
	Payment Cycle 2

(Day/Month)

	Invoices due from Frontier West Coast, to CD
	5th of Month 1
	20th of Month 1

	Payment letters from CD to Information and Management Services Division (IMSD) 

	On 19th of Month 1
	On 4th of Month 2

	Invoices submitted from IMSD to State Controller’s Office (SCO) for payments
	20th through 26th of Month 1
	5th through 13th of Month 2


Frontier may submit its invoices under Payment Cycle 1 or 2.

If any date in this payment schedule falls on a weekend or holiday, that date will be advanced to the next business day but the remaining dates in the payment schedule will remain unchanged.  SCO requires 14 to 21 days to issue payment from the day that requests are received by SCO.

Comments on Draft Resolution

In compliance with PU Code § 311(g), a notice letter was emailed on October 11, 2011, informing all applicants filing for CASF funding and parties on the service list of R.06-06-028 of the availability of the draft of this Resolution for public comments at the Commission's website http://www.cpuc.ca.gov/static/documents/index.htm.  This letter also informed parties that the final conformed Resolution adopted by the Commission will be posted and will be available at this same website.

No opening or reply public comments were submitted on this Resolution.

Findings

1. The Commission established the California Advanced Services Fund (CASF) in Decision (D.) 07-12-054 as a two-year program that will provide matching funds of up to 40% of the total project costs for the deployment of broadband infrastructure in unserved and underserved areas in California.

2. Resolution T-17143, approved on June 12, 2008, adopts the application requirements and scoring criteria for the award of funds, a prescribed timeline for other filings, and notifications including a projected Commission Meeting date for final approval of award(s).  

3.  
Frontier Communications Southwest, Inc. (Frontier) filed an application for CASF funding for its Alpine project on January 24, 2011. The Alpine broadband project is intended to extend high-speed internet service over a 44 square mile area through the expansion of Digital Subscriber Line (DSL) deployment into the more remote area of Frontier’s rural exchanges.  This expansion will involve the addition of DSL capability for 623 households in the Alpine County exchange that includes the Markleeville, Woodfords, Paynesville, Fredericksburg, and surrounding areas.  The CBGs impacted by the project are: 060030100001 and 060030100002.

4. CD staff posted the map, census block groups (CBGs) and zip codes lists by county for the Frontier Alpine project on the Commission’s CASF website page under “Pending New CASF Applications to Offer Broadband as of September 19.” CD received no challenges to the proposed project areas. 
5. CD reviewed and analyzed data submitted for the Frontier Alpine project CASF grant application to determine the project’s eligibility for CASF funding.  These data include, but are not limited to: proof of a Certificate of Public Convenience and Necessity (CPCN) from the Commission; descriptions of current and proposed broadband infrastructure; geographic information system (GIS) formatted shapefiles mapping the subject areas; assertion that the area is underserved; potential subscriber size and household incomes; project construction schedule; project budget; proposed pricing and commitment period for new subscribers; and financial qualifications of the applicant.

6. CD reviewed the submitted shapefiles which mapped the proposed broadband deployment using United States 2010 Census data and the revised June 30, 2010  California Broadband Availability maps. These maps helped to verify the existence or non-existence of broadband service areas and broadband speeds, where available. 

7. Based on its review, CD determined that the project qualifies for funding under Resolution T-17143 and recommends Commission approval of CASF funding for Frontier’s Alpine project.

8. The posting of a performance bond by Frontier is not required because 60% of the total project cost will be financed through Frontier’s existing capital budget.
9. Frontier should comply with all guidelines, requirements, and conditions associated with the granting of CASF funds as specified in Resolution T-17143 such as compliance with the California Environmental Quality Act (CEQA) and the submission of FCC Form 477, among others.

10. The Commission finds the CD’s recommendation to fund the Alpine project of Frontier as summarized in Appendix A to be reasonable and consistent with Commission orders and, therefore, adopts such recommendation.

11.  A notice letter was emailed on September 11, 2011 informing all applicants filing for CASF funding and parties on the service list of R.06-06-028 of the availability of the draft of this Resolution for public comments at the Commission's website http://www.cpuc.ca.gov/static/documents/index.htm.  This letter also informed parties that the final conformed Resolution adopted by the Commission will be posted and available at this same website.

12. This project meets the criteria of the CEQA categorical exemption for minor alterations to land (CEQA Guidelines § 15304 G.)  

13. No opening or reply public comments were submitted on this Resolution.
THEREFORE, IT IS ORDERED that:
1. The Commission shall award funding of $95,919.20 from the California Advanced Services Fund to Frontier Communications Southwest, Inc. for the Alpine underserved area broadband project as described in the Discussion section and summarized in Appendix A of this Resolution.

2. The program fund payment of $95,919.20 for this underserved project shall be paid out of the CASF fund in accordance with the guidelines adopted in Resolution T-17143.

3. Payments to the CASF recipient shall be in accordance with Section IX of Appendix A of Resolution T-17143 and in accordance with the process defined in the “Payments to CASF Recipients” section of this Resolution.

4. The CASF fund recipient, Frontier Communications Southwest, Inc., shall comply with all guidelines, requirements and conditions associated with the CASF funds award as specified in Resolution T-17143.

This Resolution is effective today.

I hereby certify that this Resolution was adopted by the Public Utilities Commission at its regular meeting on November 10, 2011.  The following Commissioners approved it:

	               /s/ Paul Clanon

	PAUL CLANON

Executive Director


                                                                                                

                                                                                          

	                      MICHAEL R. PEEVEY

                      President

	TIMOTHY ALAN SIMON

	  MICHEL PETER FLORIO

	    CATHERINE J.K. SANDOVAL

	                         MARK J. FERRON 

	                   Commissioners

	


APPENDIX A

Resolution T- 17348

Frontier Southwest, Inc. Alpine Project

Key Information

	Project Name
	Frontier Southwest, Inc. Alpine Project

	Project Plan
	Expansion of Digital Subscriber Line (DSL) through the addition of three new Adtran DSLAMs.

	Project Size (in square miles)
	44
	 
	 

	Download / upload speed (in Mbps)
	3 Mbps/1 Mbps
	 
	 

	Location
	Alpine County
	 
	 

	Community Name
	Markleeville, Woodfords, Paynesville, Fredericksburge and surrounding areas
	
	 

	CBGs / Household Income
	060030100001 / $37,857
	
	 

	 
	060030100002 / $47,188
	
	 

	ZIP Codes
	96120
	 
	 

	 Estimated Potential Subscriber Size

 Households / Subscribers
	381
	 
	 

	 Deployment Schedule (from  Commission approval date)
	5 months
	 
	 

	Proposed Project Budget
	
	 
	 

	Total 
	$239,798


	 
	 

	Amount of CASF Funds Requested (40%)
	$95,919.20
	 
	 

	Internally funded (60%)
	$143,878.80
	 
	 


 

APPENDIX A

Resolution T- 17348

Frontier Southwest Inc., Alpine Project Shapefiles

[image: image1.png]BROADBAND AVAILABILITY

NEVADA

a

41 rife
COMNTY





APPENDIX A

Resolution T- 17348

Frontier Southwest Inc., Alpine Project Regional Map

[image: image2.png]OREGON 'BROADBAND AVAILABILITY
. Proposed Prject

( < NEVADA

Paciic
Ocean

¢ % o Hown





END OF APPENDIX A
� An unserved area is defined as an area that is not served by any form of facilities-based broadband, or where internet connectivity is available only through dial-up service or satellite. An underserved area is defined as an area in which broadband is available but no facilities-based provider offers service at speeds of at least 3 mbps download and 1 mbps upload.


�  The above schedule is contingent on the CASF recipient submitting clear, complete, and error-free invoices to CD.   Additional time to process payments may be necessary if CD finds problems with the submitted invoices.





568554

- 2 -
- 2 -

