LYN/JLN/LRB/sid  8/21/2000

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF CALIFORNIA

| Application of SOUTHERN CALIFORNIA EDISON COMPANY (U 338-E) for Approval of Program Year 2000 and 2001 Energy Efficiency Program Plans, Budgets, and Performance Award Mechanism. | Application 99-09-049 (Filed September 27, 1999) |
| --- | --- |
| Application of Pacific Gas and Electric Company for Approval of Program Years 2000 and 2001 Energy Efficiency Programs (U 39 M). | Application 99-09-050 (Filed September 27, 1999) |
| Compliance Application of San Diego Gas & Electric Company (U 902-M) for Approval of 2000 and 2001 Energy Efficiency Programs, Budgets, Performance Incentive Structure. | Application 99-09-057 (Filed September 27, 1999) |
| Compliance Application of Southern California Gas Company (U 904-G) for Approval of 2000 and 2001 Energy Efficiency Programs, Budgets, Performance Incentive Mechanism. | Application 99-09-058 (Filed September 27, 1999) |

RULING OF ASSIGNED COMMISSIONERS AND

ADMINISTRATIVE LAW JUDGE ON SUMMER 2000

ENERGY EFFICIENCY INITIATIVE

# Background

In Decision (D.) 00-07-017, the Commission adopted the Summer 2000 Energy Efficiency Initiative (Summer Initiative) as a “rapid response procedure” to provide “measurable demand and energy usage reductions beginning in summer 2000.”  (Id., mimeo., at p. 199.)  The Summer Initiative was specifically designed “to provide maximum impact of demand and energy usage reductions” during the current summer energy capacity shortage and for the potential energy shortage projected over the next few years.  (Id.)

To this end, the Commission directed that the utilities’ unspent energy efficiency funds from program year 1999 and earlier be set aside for the Summer Initiative and created a process for the utilities and other interested parties to provide “program options that will bring about the largest reductions in electric demand and/or electric usage reductions in the shortest period of time.”  (Id., at p. 203.)  The Commission directed that parties submitting proposals submit “concrete plans for program administration, implementation, verification of demand and energy reductions, and program budgets” and a description of the cost-effectiveness methodology used in formulating the proposal.  (Id.)

The Commission directed that proposals for funding under the Summer Initiative be filed and served by July 21, 2000, that comments on the proposals be filed and served by July 31, 2000,  and that the programs be approved and implemented by September 1, 2000.  (Id.)  The Commission authorized the Assigned Commissioners and Administrative Law Judge (ALJ) to “approve program suggestions for implementation on or before August 21, 2000.”  (Id.)

# Proposals and Comments Received

## Proposals

The Commission received a wide range of program proposals and recommendations from 24 different parties, including the investor-owned utilities, manufacturers, vendors, energy service companies (ESCOs), consultants, municipal corporations, government entities, research and advocacy groups, and electric end users, proposing over 50 different programs.  The proposals seek a total funding of over $500 million and project demand reduction impacts of approximately 1,800 MW (assuming unlimited funding).  Other interested parties, while not proposing specific projects, provided comments on suggested principles and criteria to govern program selection. Table 1 below summarizes the proposals received for the Summer Initiative.

Table 1.  Summer Initiative Proposals Received

| Proposed by: | Program Activity Description: |
| --- | --- |
| Investor-Owned Utilities |  |
| Pacific Gas & Electric (PG&E) | Large SPC peak kW reduction program Small SPC peak kW reduction program Express Efficiency peak program LED traffic lights Express Efficiency packaged AC program Voluntary load curtailment Savings by Design premium incentives Residential pool pump efficiency Refrigerator recycling Cross-cutting solicitation for peak demand |
| Southern California Edison (SCE) | Enhanced Express Efficiency SPC peak demand reduction Residential refrigerator recycling Savings by Design premium incentives Cooperative demand response initiative AC cycling load control (advice letter 1464-E) Pool pump tripper (advice letter 1463-E) |
| San Diego Gas & Electric (SDG&E) | Program enhancements Residential hard to reach outreach Residential increased promotion Whole house fans Mail-in audits Pool pump efficiency Nonresidential HVAC incentives Nonresidential increased promotion New initiatives Residential refrigerator recycling Residential hard to reach appliances Halogen torchiere turn-in events LED traffic lights Nonresidential high efficiency lighting Multifamily tenant improvements Savings by Design premium incentives |
| Southern California Gas Company (SoCalGas) | Gas comfort cooling Gas refrigeration Gas air compression Gas municipal water pumping Gas agricultural water pumping Distributed generation |
| Manufacturers and Corporations |  |
| Silicon Energy and Andersen Consulting | Statewide load management infrastructure |
| Silicon Energy and Carrier Corporation | Direct residential HVAC load control |
| Cannon Technologies, Inc. | Direct load control (filed after deadline) |
| Ecos Consulting | Halogen torchiere replacement program |
| Appliance Recycling Centers of America (ARCA) | Residential refrigerator recycling program |
| Res-Team (residential ESCOs and ESPs) | Hard to reach residential program |
| NAESCO | Comments on principles for summer initiative |
| Distributed Power Coalition of America (DPRA) | Letter of support |

| California Cities |  |
| --- | --- |
| City of Concord | City facility daytime peak reduction |
| City of Oakland | Various city demand and energy reductions |
| City of Santa Monica | PowerLight Corporation proposals for PVs |
| Government/Research/Advocacy |  |
| California Energy Commission (CEC) | Price responsive HVAC Large commercial AC tune-up Home AC tune-up Enhanced residential peak shed Statewide pool pump tripping Statewide new home quality assurance Statewide Energy Star Homes Statewide nonresidential building Commissioning Statewide cool communities/white roofs Statewide LED traffic lights Water/wastewater pump retrofits |
| Electric Power Research Institute (EPRI) | Demand responsiveness pilot and research Study |
| Global Green USA | Peak load public outreach campaign |
| Office of Ratepayer Advocates (ORA) | Various modifications to utility programs |
| Electric End Users and Their Organizations |  |
| California Oil Producers Electric Cooperative (COPE) | Fluid pumping efficiency program Waste gas to electric generation |
| Humboldt Creamery Association | Demand reduction measures |
| Nurseryman’s Power Cooperative | On-site cogeneration |
| Presidio Trust | Energy efficiency building retrofits |
| University of California and Cal State | Campus energy efficiency retrofits |

## Comments

Comments on the proposals were received from various interested parties, including Appliance Recycling Centers of America (ARCA), City of San Jose, Electric Power Research Institute (EPRI), Latino Issues Forum/Greenlining Institute (LIF/Greenlining), National Association of Energy Service Companies (NAESCO), Natural Resources Defense Council (NRDC), Office of Ratepayer Advocates (ORA), Pacific Gas & Electric Company (PG&E), Plurimi, Inc., Res-Team, Sierra Club, Silicon Energy, San Diego Gas & Electric Company (SDG&E), Southern California Gas Company (SoCalGas), Southern California Edison Company (Edison), The Utility Reform Network (TURN), University of California and Cal State, and Utility Savings and Refund (which submitted the Nurseryman’s Power Cooperative proposal).

Several groups, including LIF/Greenlining and the Res-Team stress the importance of considering equity issues when evaluating the various submitted programs, contending that all ratepayers, including smaller consumers, should derive benefit from Summer Initiative funds.  The NRDC, the Sierra Club, and TURN suggest criteria for program evaluation and selection.  The Sierra Club and NRDC also oppose use of Summer Initiative funds for supply side and load management proposals, while TURN and the Res-Team oppose use of these funds for proposals that target load shifting, all contending that such use would be inappropriate and contrary to Pub. Util. Code § 381.

The utilities generally reiterate their original positions and advocate that other programs to be operated in parallel to existing utility programs.  Other groups support some of the utility programs, such as NAESCO, which supports the utilities’ Standard Performance Contract (SPC) mechanisms.  The Res-Team and Utility Savings and Refund Services object to reapplying for funding through utility programs or recommend against utility administered programs.  The other parties also primarily restate their original proposals, sometimes providing additional support or requesting more funds.

## A Hearing is Not Necessary

Several parties strongly opined that a hearing on these proposals was not necessary.  Only one participating party, Plurimi, Inc., specifically requested hearings.  Plurimi, Inc., an internet start-up company that offers internet-based load curtailment products, did not submit a proposal for funding under the Summer Initiative, but filed reply comments apparently upon learning that proposals had been submitted by one of its competitors.  Plurimi’s concern is that there be a bidding process that will allow all interested emerging technology companies to compete for funding instead of granting one company a lock on a statewide load curtailment system.

Upon reviewing the proposals submitted and considering the parties’ arguments, we find that a hearing is not necessary and would only further delay our ability to expeditiously effect energy savings for this summer and the summer of 2001.  We are sympathetic to Plurimi’s concerns and note that we have not selected any internet-based load curtailment products or services for funding under the Summer Initiative, partially for these reasons.  These proposals, as others, may be considered further in the future.

Without exception, the proposals submitted represent activities that will benefit California electric consumers.  We commend all parties who came forward with ideas and hope that, whether or not their proposals are selected for funding as part of the Summer Initiative, they will continue to work with us, the utility administrators, and the consumers to move toward even better demand-side energy efficiency options in California in the future.

# Funds Available for Summer Initiative

In D.00-07-017, the Commission directed the utilities to make the following funding sources available for the Summer Initiative:  (1)  funds unexpended in 1999 carried over into PY 2000 and 2001; and (2) funds reallocated from original utility shareholder incentive budgets for PY2000.  (Id., at p. 202.)

At that time, the Commission estimated these two sources to provide a total of $67.7 million across the four utilities as follows:

- PG&E:  $30.191 million

- SCE:  $21.28 million

- SDG&E:  $12.25 million

- SoCalGas:  $4.00 million

## Pre-1998 DSM Funds

In D.00-07-017, the Commission also directed the utilities to provide details on any rollover funding still being held from demand-side management (DSM) programs for the period prior to 1998.  (Id., at p. 201.)  PG&E, SDG&E, and SoCalGas provided information regarding pre-1998 rollover funding.  Edison did not comply with this order in its filing.

Of the four utilities, it appears that only PG&E has rollover pre-1998 DSM funds that should be used to supplement the Summer Initiative.  While SDG&E identified pre-1998 DSM funds, it appears that SDG&E has returned the unspent funds to ratepayers.  Edison now represents that it does not have any pre-1998 DSM rollover funds.  And, SoCalGas’ rollover funds are all attributed to gas, which has been excluded, for the most part, from the Summer Initiative program.

PG&E, on the other hand, represents that it has pre-1998 DSM program rollover funds totaling approximately $10 million, of which approximately $4.5 million was collected from electric ratepayers and $5.5 million was collected from gas ratepayers.

It was the Commission’s intent that the pre-1998 DSM rollover funds be included in the funds available for the Summer Initiative.  As we explain further below, because the Commission directed the Summer Initiative to focus on reducing electric demand and not gas demand, we will include the electric portion of the pre-1998 program rollover funds in the Summer Initiative funding and not the gas roll-over funds.  Thus, we add $4.5 million to the funding available in PG&E’s service territory, for a total of $34.78 million.

## Summer Initiative Funds Are a Fixed Amount and Any
      Shortfall Will Be Trued Up From Future Public Goods 
      Charge Program Funds

While the funding level set forth in D.00-07-017 was simply an estimate of available funds at one point in time, it is clear that the Commission intended that we maximize the funds available to fund the Summer Initiative.  Thus, we use the $67 million, as divided among the utilities in D.00-07-017, as the intended funding level, plus electric rollover funds from pre-1998 DSM programs, and approve program spending at this level.

We maintain this funding level notwithstanding the fact that the exact amount of funds available may change over time, as better estimates of carryover funds become available or because of other Commission directives.  For example, it has come to our attention that the $67 million earmarked for the Summer Initiative includes gas as well as electric carryover funds.  The Commission’s intention in adopting the Summer Initiative was to reduce electric peak demand and energy consumption. To the extent that there are synergies between electric and gas efficiency (for example, in a residential comprehensive program where one contractor could install both electric and gas efficiency measures at a single residence), we should and will take advantage of them.  However, we do not believe that it is appropriate to use funds contributed by gas ratepayers to pay for electric efficiency measures, and will not do so.  Not only would it be inequitable to do so, but we note that gas prices are rising and supplies tightening; thus, we anticipate that gas efficiency measures may become increasingly important in the future.

Thus, our decision to maintain the funding at this level will require that funds come from other sources.  It is also possible that funding the shortfall may impact PY 2001 energy efficiency programs, which are currently being planned. This will require a truing up of the accounting for purposes of PY2001 planning.  We will direct the utilities to true up future budgets as necessary outside the Summer Initiative process.

We anticipate that any shortfall in funding will be redirected from two sources:  (1) unspent funds from PY 2000 public goods charge (PGC) program budgets remaining on December 31, 2000; and (2) to the extent that unspent funds from PY2000 are insufficient, from unspent PY2001 program budgets remaining on December 31, 2001.  Based on a preliminary review of the PY 2000 Second Quarter Reports submitted by PG&E and SCE on August 16, 2000, it appears that there could be substantial unspent program budgets for some programs at the end of 2000.

In order to facilitate a complete accounting of all energy efficiency public purpose and DSM funds available at each utility, we direct the utilities to file, by October 16, 2000, a report setting forth a complete accounting of current and projected unspent funds as of September 30, 2000, segregated by electric and gas, for:  (1) pre-1998 DSM funds; (2) PY1998 unspent funds; (3) PY1999 unspent funds; and (4) projected PY2000 unspent funds.

In sum, we direct the four utilities to fund the Summer Initiative in the following amounts:

- PG&E:  $34.78 million

- SCE:  $21.28 million

- SDG&E:  $12.25 million

- SoCalGas:  $4.00 million

These funds should be expended between September 1, 2000 and December 31, 2001.  The utilities should track budgets and spending associated with the Summer Initiative separately from their other energy efficiency program expenditures.

The Summer Initiative proposals have been evaluated through first, a set of threshold criteria, and second, ranked criteria. Since the funding requested greatly exceeded the available funds, the criteria were designed to prioritize proposals, as well as to capture the Commission’s objectives.

# Selection Criteria

## A.	Threshold Criteria

To be considered, the proposals were required to meet three threshold criteria:

### Nature of Savings

The proposal must provide verifiable demand-side electric energy efficiency savings and/or peak demand shaving.  Fuel-switching and cogeneration are not eligible for funding.

The Summer Initiative was adopted to seek new ideas that would produce energy and/or demand reductions by the summer of 2001. Therefore, we only considered proposals that have a reasonable prospect of being able to demonstrate those savings.   Several of the proposals received could very well lead to demand and energy savings in the long run, such as energy management services and other information and training programs.  However, savings from those types of programs are hard to measure and difficult to attribute directly to the programs.  For this Summer Initiative, we decided to emphasize programs where energy and demand savings will have a direct and immediate relationship to program activities.

Further, we decided to eliminate fuel-switching and cogeneration projects from consideration.  While both types of projects have the potential to save energy and/or demand, Pub. Util. Code § 381 specifies that the public goods charge be used only for “cost-effective energy efficiency and conservation.”  Neither fuel-shifting nor cogeneration projects have been considered in the past to qualify as energy efficiency and conservation projects and thus have been expressly disallowed in prior programs.  While the language set forth in § 381 leaves room for discretion in defining how the funds are spent, we are reluctant to undertake a major policy shift within the context of the Summer Initiative.  This issue is more appropriately considered in a post-PY2001 rulemaking proceeding.  At that time, the Commission will be able to explore fully the implications of funding cogeneration and fuel-switching projects through this mechanism.

### Program Addresses a Market Failure

The proposal must be for activities that would not otherwise be funded through other programs or market activities.

This criterion was designed to prioritize proposals that represent solid energy and demand savings for which the Summer Initiative might be the only funding available.  If utilities or other entities already fund the activities proposed, we generally did not consider them for further funding under the Summer Initiative.  Further, proposals that are clearly economic from the customer’s point of view, without augmented funding required, were also generally eliminated.  We made an exception, however, and agreed to fund a program if Summer Initiative funding would accelerate program activities, thus potentially influencing energy and demand savings before the summer of 2001.

### Benefits By June 1, 2001

The program or activity proposed must deliver energy and demand savings by June 1, 2001 and must be designed to achieve savings quickly.

## Prioritized (Ranked) Criteria

If the proposals met the three threshold criteria, they were prioritized in accordance with the following criteria:

### Cost Effectiveness

The program proposals used a variety of methods for determining cost-effectiveness.  Using the information provided, we assessed the relative cost-effectiveness of the various proposals in relationship to each other, and prioritized the proposals that represent the most cost-effective energy and demand savings possible.  A further description of our ongoing expectations and requirements for program cost-effectiveness for the selected programs is discussed in Section V below.

### Total MW/MWh Reduction:  Will the Program 
      Produce a Reasonably High Impact?

Proposals were measured against this criterion and ranked on a relative, rather than an absolute scale.  Our objective was to prioritize those programs that can have a major impact on energy consumption by next summer, while minimizing administrative and other transaction costs.  Because each program selected will likely still require a contracting process before being implemented, we prefer to minimize the number of distinct programs being offered, as long as this will still allow us to reach our goal of maximum demand and energy savings by next summer.

### Program Delivery By A Mix of Entities, Including
     Non-Utility Entities.

Because the utilities are already operating a large number of energy efficiency programs in the state, we wanted to give some preference in the Summer Initiative to non-utility proposals.  We received three distinct types of program proposals:  (1) programs that are totally self-contained, in that they can be designed, administered, and delivered by a non-utility entity; (2) programs that require utility administration, but still rely on third-parties to implement or deliver programs to consumers; and (3) programs that are delivered entirely or mostly by utility personnel.  We prioritized the proposals in that order. We recognize that the utilities will still need to contract for the services, regardless of the type of delivery mechanism, and address that issue in Section V below.

### Underserved and Residential Markets

Although the purpose of the Summer Initiative is generally focused on achieving maximum energy and demand savings by next summer, we recognize that there are equity considerations associated with delivering benefits to those consumers from whom the public benefits funding was collected in the first place.  We also recognize that there is generally tension between serving hard-to-reach customers and other criteria such as cost-effectiveness or aggregate impact.  While we do not adhere to a strict tracking of collection and spending based on customer class, we take into consideration the fact that the majority of the funds being spent on the Summer Initiative were collected from residential consumers. Therefore, we rated proposals that deliver benefits to residential (particularly multi-family) and small commercial consumers higher than other proposals based on this criterion.

### Savings Credibility:   Does the Program Utilize a Proven 
      Program or Technology?

This criterion was designed to favor those programs that deliver energy or demand savings on the basis of proven technologies or delivery strategies than those that might be more speculative.  For example, we ranked proposals that were more experimental or “pilot” in nature lower than those utilizing technologies or programs with a longer and more predictable track record.

### Location:   Priority and Transmission Constrained

We prioritized more highly programs that would create benefits or activities in the San Diego and the San Francisco Bay Area, since those are the areas in which prices and transmission constraints, respectively, are creating the most severe need.

### Innovation:  Newness of Program Concept

We gave a higher ranking to proposals presenting unique or new ideas than those utilizing more traditional concepts.  We recognize that there is tension between this criterion and savings credibility.

## Programs Selected

After ranking all of the proposals, we looked for opportunities to consolidate overlapping or competing program concepts.  In many cases, proposers presented ideas that were similar and could be combined into a statewide program offering.  Where possible, we opted to offer similar programs to consumers throughout the state, rather than creating approaches that are specific to individual utility service territories or locations, although we also opted to fund some proposals made by specific end users and cities.

Based upon our stated criteria and groupings, we have selected the following programs for funding as part of the Summer Initiative:

### Table 2.  Selected Summer Initiative Activities

| Implementer | Program | PG&E | SCE | SDG&E | SoCalGas |  | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | (in thousands of dollars) |  |  |  |  |  |
| - New Statewide Programs |  |  |  |  |  |  |  |
| Ecos | Torchiere replacement | 350 | 250 | 150 |  | 750 |  |
| Utilities/ARCA | Refrigerator recycling | 5,500 | 1,200 | 3,000 |  | 9,700 |  |
| Utilities/third parties | Third Party targeted solicitation | 3,500 | 1,700 | 1,000 |  | 6,200 |  |
| Utilities | Pool pump efficiency and timers | 2,500 | 3,000 | 500 |  | 6,000 |  |
| UC/CSU | Campus energy efficiency | 2,500 | 3,500 | 2,000 |  | 8,000 |  |
| Utilities/Res-Team | Residential and small commercial standard offer | 3,700 | 2,600 | 1,500 | 4,000 | 11,800 |  |
| Utilities/cities | LED rebate program | 12,500 | 7,500 | 4,000 |  | 24,000 |  |
| Ongoing Statewide Programs |  |  |  |  |  |  |  |
| Utilities | Large and Small SPC program modifications | 0 | 0 | 0 | 0 | 0 |  |
| Utilities | Express Efficiency program modifications | 0 | 0 | 0 | 0 | 0 |  |

| Projects in Specific Locations |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| City of Oakland | Energy efficiency design improvement | 300 |  |  |  | 300 |
| City of Oakland | Green LED traffic lights | 504 |  |  |  | 504 |
| City of Oakland | Museum chiller replacement | 291 |  |  |  | 291 |
| SDG&E | Whole House Fans |  |  | 100 |  | 100 |
| SDG&E | Torchiere Turn-In |  |  | 50 |  | 50 |
| Humboldt Creamery | Energy efficiency measures | 100 |  |  |  | 100 |
| Presidio Trust | Energy efficiency measures | 500 |  |  |  | 500 |
| COPE | Pumping efficiency | 2,500 | 1,500 |  |  | 4,000 |
| TOTAL FUNDING |  | 34,745 | 21,250 | 12,300 | 4,000 | 72,295 |

Appendix A sets forth detailed descriptions of the selected programs, the rationale for their selection, the contractual responsibility of each utility for the program, and details about measurement and verification requirements and program designs.

Unless a program or activity is expressly mentioned in this ruling, it is not approved through the Summer Initiative.   The utilities may wish to include programs or make program modifications not expressly approved through the Summer Initiative process in the PY 2001 energy efficiency programs.  However, any such proposals will be subject to that separate proceeding and forum.

Further, these programs are funded only through the end of 2001.  If particular programs begun through the Summer Initiative demonstrate the ability to produce ongoing benefits to California electric consumers, we will consider authorizing ongoing funding as part of PY2002 energy efficiency programs.

# Program Implementation Requirements

The Commission’s request for proposals for the Summer Initiative is similar to the mechanism used by the utilities when soliciting proposals for their Third Party Initiatives (TPIs).  The simplest and most direct procedure for funding and implementing the Summer Initiative programs to be implemented by non-utility entities is to require the utilities to enter into contracts with proposers that are similar to the contracts they use for funding TPI programs.  We direct the utilities to do so.

In addition, in a number of cases, we approve program concepts to be implemented in all utility service territories, with funding contributions from multiple utilities.  To keep the contract management burden associated with the Summer Initiative programs to a minimum, we have specified in each case that one utility be responsible for contractual arrangements with the program implementer.  The other utilities should make arrangements to transfer funding to the lead utility for payment purposes.  We have divided up the contracting responsibility to ensure that undue management burden does not fall on any one utility.  Appendix A contains more details on administrative and management requirements by program.

D.00-07-017 specifies that Summer Initiative programs should begin implementation on September 1, 2000.  (Id., at p. 203.)  In recognition of the many requirements we have placed on the utilities related to other energy efficiency program planning and earnings assessments in this same short timeframe, we extend this deadline to September 11, 2000.  We direct the utilities to complete contract signatures and to ensure that program implementation begins by that date. We also direct the program proposers and the utilities, for their own programs, to begin offering the programs by September 11, 2000.

In addition, we adopt the following requirements for all programs implemented as part of the Summer Initiative.

- All programs should be cost-effective, which we define as achieving a 1.0 minimum ratio using the total resource cost test.  Non-utility implementers should work with the utilities to ensure that their programs meet this requirement and that cost-effectiveness can be demonstrated.  At a minimum, this demonstration must be made on an ex ante basis.  We recognize that some of the programs may be designed to verify cost effectiveness on an ex post basis, e.g., certain TPIs, and we encourage that approach as much as possible.  We expect that all programs chosen for funding will meet the minimum requirements stated herein and require the utilities to ensure that they have all data in hand to demonstrate compliance.

- All non-utility entities implementing Summer Initiative programs should submit to the managing utility their estimates of program impact.  This will most likely take the form of a final report submitted to the managing utility at the end of the program period.  At a minimum, the final report should include information about all activities undertaken as part of the program, number of units installed, removed, or otherwise affected by the program, and demonstration of energy and demand savings achieved.  Program implementers should also commit to making all data used in the preparation of program impact estimates to the managing utility for auditing or other verification purposes.

- The utilities should provide estimates of program impact for the programs they administer and implement at the conclusion of the program.

# Relationship to PY2001 Planning Process and Programs

D.00-07-017 directs that the Summer Initiative be implemented  “alongside and parallel to PY 2000 programs.”  (Id., at p. 199.)  Thus, the Summer Initiative will be treated as a separate, more targeted portfolio of energy efficiency programs, which will be evaluated and tracked separately from ongoing PY 2000 and PY 2001 energy efficiency programs.  Programs approved today pursuant to the Summer Initiative will not be included in the utilities’ PY 2000 or PY 2001 program portfolios for purposes of either:  (1) shareholder incentive mechanisms; or (2) cost-effectiveness inputs and protocols.

## Shareholder incentive policy for Summer Initiative

The utilities propose to create performance milestones governing implementation of the Summer Initiative programs, and request funding for payment of shareholder incentives for completion of those milestones.  The utilities also request that the amount funded for the Summer Initiative be counted toward meeting their “aggressive implementation” targets established as a part of the PY2000 shareholder incentive mechanism.  While the utilities’ request is understandable, we do not believe that it is appropriate. The bulk of the funding for the Summer Initiative programs comes from rollover funding, that is, from funds that the utilities previously budgeted but did not spend.  These funds were previously subject to shareholder incentives; thus, the utilities previously had the opportunity to earn incentives on programs that were funded with this same pool of funds.  Further, we note that it is too late to incorporate these programs into the shareholder incentive mechanism for PY2000 and that PY2001 shareholder incentive mechanisms have not yet been defined.

## Cost-effectiveness

Under the Summer Initiative process adopted in D.00-07-017, the Commission has determined that the Commission will pre-select the programs to be funded with this special fund.  Because the Summer Initiative may represent a larger or smaller share of one utility’s portfolio relative to another, we find that requiring utilities to treat the Summer Initiative proposals as part of their portfolio for meeting the portfolio cost-effectiveness standard could have unintended consequences.  We will not require the utilities to do so.  Further, because of the emergency nature of this action, and our desire to explore new, innovative programs that may produce near-term demand and energy usage reductions, we will evaluate the cost-effectiveness of these programs separately from the other utility-administered energy efficiency programs developed and proposed for PY 2000 and PY 2001.  This is not to say that we are abandoning the cost-effectiveness criteria; on the contrary, as we explained above, we expect the programs funded under the Summer Initiative to be cost-effective.  However, we will not subject them to the same standards and protocols to which the other programs are subjected.

## Utilities’ Reports on Summer Initiative Programs

The utilities are directed to track and report on the progress of the Summer Initiative programs in all reports to the Commission, including quarterly progress reports.  The programs should be tracked separately from the PY 2000 and PY 2001 energy efficiency programs and should be reported separately.

Further, the utilities should report on the program impacts, including energy and demand savings achieved, as part of their PY2001 Annual Earnings Assessment Proceeding (AEAP), in the applications currently scheduled to be filed in May 2002.  While we will not evaluate the programs for the purpose of determining entitlement to shareholder earnings, we will review the accomplishments in this public process to guide future programs.  We expect the utilities to present program results in a complete and reasonable fashion and, as discussed above, program implementers should commit to making all relevant data available for this purpose.

IT IS RULED that:

- Pacific Gas and Electric Company (PG&E), Southern California Edison Company (SCE), San Diego Gas & Electric Company (SDG&E), and Southern California Gas Company (SoCalGas) are directed to fund the Summer Initiative in the following amounts:  (1) PG&E:  $34.78 million; (2) SCE:  $21.28 million; (3) SDG&E: $12.25 million; and (4) SoCalGas:  $4.00 million.

- Funds for the Summer Initiative shall be spent during the period September 1, 2000 through December 31, 2001.

- The utilities shall file, by October 16, 2000, a report setting forth a complete accounting of current and projected unspent funds as of September 30, 2000, segregated by electric and gas, for:  (1) pre-1998 DSM funds; (2) PY1998 unspent funds; (3) PY1999 unspent funds; and (4) projected PY2000 unspent funds.

- The following programs shall be funded through the Summer Initiative in the amounts stated:

| Implementer | Program | PG&E | SCE | SDG&E | SoCalGas |  | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | (in thousands of dollars) |  |  |  |  |  |
| - New Statewide Programs |  |  |  |  |  |  |  |
| Ecos | Torchiere replacement | 350 | 250 | 150 |  | 750 |  |
| Utilities/ARCA | Refrigerator recycling | 5,500 | 1,200 | 3,000 |  | 9,700 |  |
| Utilities/third parties | Third Party targeted solicitation | 3,500 | 1,700 | 1,000 |  | 6,200 |  |
| Utilities | Pool pump efficiency and timers | 2,500 | 3,000 | 500 |  | 6,000 |  |
| UC/CSU | Campus energy efficiency | 2,500 | 3,500 | 2,000 |  | 8,000 |  |
| Utilities/Res-Team | Residential and small commercial standard offer | 3,700 | 2,600 | 1,500 | 4,000 | 11,800 |  |
| Utilities/cities | LED rebate program | 12,500 | 7,500 | 4,000 |  | 24,000 |  |
| Ongoing Statewide Programs |  |  |  |  |  |  |  |
| Utilities | Large and Small SPC program modifications | 0 | 0 | 0 | 0 | 0 |  |
| Utilities | Express Efficiency program modifications | 0 | 0 | 0 | 0 | 0 |  |

| Projects in Specific Locations |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| City of Oakland | Energy efficiency design improvement | 300 |  |  |  | 300 |
| City of Oakland | Green LED traffic lights | 504 |  |  |  | 504 |
| City of Oakland | Museum chiller replacement | 291 |  |  |  | 291 |
| SDG&E | Whole House Fans |  |  | 100 |  | 100 |
| SDG&E | Torchiere Turn-In |  |  | 50 |  | 50 |
| Humboldt Creamery | Energy efficiency measures | 100 |  |  |  | 100 |
| Presidio Trust | Energy efficiency measures | 500 |  |  |  | 500 |
| COPE | Pumping efficiency | 2,500 | 1,500 |  |  | 4,000 |
| TOTAL FUNDING |  | 34,745 | 21,250 | 12,300 | 4,000 | 72,295 |

- These programs are funded only through December 31, 2001.

- No programs or activities are approved through the Summer Initiative unless specifically provided herein.

- The utilities shall enter into contracts similar to the contracts used for their existing TPI programs with the non-utility implementers of the selected programs and complete contract signatures by September 11, 2000.

- The selected programs shall be implemented by September 11, 2000.

- All programs shall be cost-effective, defined as achieving a 1.0 minimum ratio using the total resource cost test, at a minimum, on an ex ante basis.  We recognize that some of the programs may be designed to verify cost effectiveness on an ex post basis, e.g., certain TPIs, and we encourage that approach as much as possible.  The utilities shall ensure that they have all data in hand to demonstrate compliance with these cost-effectiveness requirements.

- The non-utility program implementers shall submit to the managing utility their estimates of program impact and all necessary data for program auditing and verification at the conclusion of the program, as specified herein.

- The utilities shall provide estimates of program impact and all necessary data for program auditing and verification for the programs they administer and implement at the conclusion of the program.

- Programs approved for funding under the Summer Initiative shall not be included in the utilities’ PY 2000 or PY 2001 program portfolios for purposes of either shareholder incentive mechanisms or cost-effectiveness inputs and protocols.

- The utilities shall track and report on the progress of Summer Initiative programs in all reports to the Commission, including quarterly progress reports.

- The utilities shall track budgets and spending associated with the Summer Initiative programs separately from their other energy efficiency program expenditures.

- The utilities shall report on the program impacts, including energy and demand savings achieved, as part of their PY2001 Annual Earnings Assessment Proceeding (AEAP), in the applications currently scheduled to be filed in May 2002.

Dated August 21, 2000, at San Francisco, California.

|  |  | /s/ LORETTA LYNCH |
| --- | --- | --- |
|  |  | Loretta Lynch Assigned Commissioner |

|  |  | /s/ JOSIAH L. NEEPER |
| --- | --- | --- |
|  |  | Josiah L. Neeper Assigned Commissioner |

|  |  | /s/ LINDA R. BYTOF |
| --- | --- | --- |
|  |  | Linda R. Bytof Administrative Law Judge |

CERTIFICATE OF SERVICE

I certify that I have by mail this day served a true copy of the original attached Ruling of Assigned Commissioners and Administrative Law Judge on Summer 2000 Energy Efficiency Initiative on all parties of record in this proceeding or their attorneys of record.

Dated August 21, 2000, at San Francisco, California.

/s/ FANNIE SID

Fannie Sid

NOTICE

Parties should notify the Process Office, Public Utilities Commission, 505 Van Ness Avenue, Room 2000, San Francisco, CA  94102, of any change of address to insure that they continue to receive documents. You must indicate the proceeding number on the service list on which your name appears.

* * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * *

The Commission’s policy is to schedule hearings (meetings, workshops, etc.) in locations that are accessible to people with disabilities. To verify that a particular location is accessible, call: Calendar Clerk (415) 703-1203.

If specialized accommodations for the disabled are needed, e.g., sign language interpreters, those making the arrangements must call the Public Advisor at (415) 703-2074 or TDD# (415) 703-2032 five working days in advance of the event.

(For Appendix A, see Acrobat Version online.)

The deadline for submitting comments was extended by ALJ Ruling to August 4, 2000.

These funds include the difference between the utilities’ original carry-over estimates and the revised estimates provided in the utilities 1999 Fourth Quarter Reports.

We direct SDG&E and SCE to advise us promptly if our conclusions are in error.

Thus, SoCalGas’ required contribution to the Summer Initiative is limited to programs that include gas efficiency opportunities.  While we may order additional gas conservation and efficiency measures in the future for PG&E’s and SDG&E’s gas customers, it is appropriate at this time to provide all Summer Initiative funding from electric PGC funds to reduce electric demand and energy usage.

The utilities made several proposals in these filings for modifications to their adopted PY 2000 energy efficiency programs.  Unless expressly cited, we have not ruled on these proposals as this is not the appropriate forum in which to do so.